JARVIS

Master Architecture & Delivery Roadmap

Local-first AI operating environment for desktop control, room automation, memory, voice, vision and project execution

Owner: Prince Anozie  ·  Version: 3.1  ·  Date: 14 May 2026

Executive Position v3 is a structural revision of v2 after an Opus-grade audit. v2 was strategically sound but architecturally vague at the points that matter most — the router, latency budgets, streaming, state persistence, telemetry schema, and hardware reality. v3 keeps every v2 strength and fixes the gaps that would have caused real implementation pain. The model-agnostic registry pattern from v2 is preserved and expanded with a concrete schema. v3.1 integrates the findings of the companion Pre-Mortem Audit: cost engineering elevated to Phase 0, mock-first hardware development, plugin architecture, observability features (self-diagnostic, failure replay, comparison mode), and operator features (cost dashboard, demo mode, build log mode, scheduled routines, cross-device trigger, interview mode). The system gets stronger, not smaller.

# Audit Acceptance & Changes from v2

Claude's v2 audit produced 12 critical findings. v3 incorporates all of them. The key changes are:

- Router specified as concrete pipeline: intent classification, safety classification, capability matching, cost optimisation — separated, not merged.

- Latency budgets defined per tier (Section 7).

- Streaming architecture made explicit (Section 8).

- State persistence specified: SQLite for structured, file-based for logs, optional Redis for hot session state (Section 9).

- Concrete telemetry schema with required fields per log entry (Section 17).

- Phase 1B split into three smaller phases for visible progress.

- Sensor failure modes added per device class (Section 12).

- Hardware reality check section for 16GB M4 honesty (Section 20).

- Explicit non-goals section to enforce scope discipline (Section 19).

- Prompt versioning treated as code with rollback strategy (Section 18).

- Vision tools named: YOLOv8n for object detection, Tesseract/PaddleOCR for OCR, MediaPipe for pose/gesture (Section 13).

- Model registry schema shown concretely with example registry.yaml (Section 5).

- Principle 1 (local-first) tightened: quality bar must be met. Cost saving never excuses worse answers. Quality threshold and escalation triggers defined (Section 4.5).

- v3.1: Pre-Mortem Audit findings integrated. Cost engineering elevated to Phase 0 mandatory. Mock-first hardware principle added. Plugin architecture added. Stuck Log protocol formalised (Section 18.2). Build Log Mode (Section 18.3). Self-Diagnostic / Failure Replay / Comparison Mode added to telemetry (Section 17). Cost Dashboard, Demo Mode, Cross-Device Trigger, Scheduled Routines, Interview Mode added to roadmap. Full canonical list in Section 23.

Reaffirmed Position The model-agnostic registry approach is correct. Provider names and local model families will change every quarter. The architecture defines capabilities (fast-local, smart-local, fast-cloud, frontier-cloud) and the registry maps to current best-in-class implementations. This was v2's strongest contribution.

# 1. Product Vision

Jarvis is a personal AI operating environment for one bedroom workspace. It behaves like a practical operator, not a chatbot: it listens, speaks, opens files, controls apps, manages room states, inspects projects, summarises documents, retrieves memory, and escalates to stronger models only when the task justifies the cost.

| Capability | Target Behaviour | Cost Principle |
| --- | --- | --- |
| Room control | Lights, plugs, scenes, presence, focus and gaming modes | Local API-free where possible |
| Desktop control | Open folders, apps, files, search local documents | Local deterministic tools |
| Project assistant | Read repo, run tests, inspect errors, propose fixes | Local tools, cloud reasoning when needed |
| Voice assistant | Push-to-talk first, realtime voice later | Avoid always-on cloud audio early |
| Memory system | Session logs, compressed context, Obsidian vault | Local-first compression and retrieval |
| Vision layer | Desk camera, screenshot OCR, object recognition | Local CV first, cloud vision when needed |
| Self-audit | End-of-day logs, mistakes, improvements, next steps | Local summary or cheap model |

# 2. Non-Negotiable Architecture Principles

- Local-first IF quality holds: a task runs locally only when local output meets the same standard a frontier model would produce. Cost saving is not a licence for mediocrity. If quality is uncertain, escalate.

- Model agnostic: no provider is the permanent default.

- Deterministic tools before language models: opening a folder does not require Opus.

- Cloud by exception: frontier models reserved for complex coding, planning, advanced voice, difficult multimodal reasoning.

- Safety gates: destructive actions require explicit confirmation and logging.

- Observable system: every routed decision, tool call, model call, cost estimate, error, and fallback is logged.

- Composable modules: each subsystem can be replaced without rewriting the assistant.

- Progressive delivery: typed core, then voice, then smart room, then vision, then cinematic UI.

- Streaming by default: voice and long responses stream from the first phase that introduces them.

- State is explicit: no implicit in-memory state survives across sessions; persistence is named and bounded.

- Mock-first for hardware: every hardware-dependent tool has a mock implementation. Real hardware swaps in when logic is proven. Hardware bugs become 'swap to mock and continue,' never 'stop everything.'

- Plugin-extensible: capabilities load from a plugins/ directory at runtime. Adding a new feature does not require touching the core orchestrator.

- Cost-bound from Phase 0: hard daily, weekly, and monthly spend caps exist before the first cloud call is made. Caps are enforced by the orchestrator itself.

- Observable to ourselves: Jarvis can audit itself, replay its own decisions, and compare its own outputs. These are not future features — they are part of the core architecture.

# 3. End-State System Architecture

Flow: user input or sensor event → input gateway → intent classifier → safety classifier → router → execution layer → feedback layer → memory and self-audit.

| Layer | Components | Purpose |
| --- | --- | --- |
| Input Gateway | Typed input, push-to-talk, wake word later, sensor events, scheduled events | Normalises all inbound work |
| Intent Classifier | Local rules + small classifier model | Determines what the user wants |
| Safety Classifier | Permission rules + risk scoring | Determines whether action is allowed and if confirmation is required |
| Router | Capability matcher + cost optimiser + registry lookup | Selects cheapest capable engine |
| Execution Layer | OS, file, document, project, room, vision, browser tools | Performs actions through controlled tools |
| Feedback Layer | Voice, UI, lighting, logs, notifications | Communicates outcome and requests approval |
| Memory + Self-Audit | Session summaries, Obsidian, telemetry, lessons | Preserves context and improves routing |

# 4. The Router (Concrete)

v2 hand-waved this. v3 specifies each stage.

## 4.1 Intent Classification

Stage 1: lightweight local classification. Goal is to bucket the input into one of:

- DETERMINISTIC_COMMAND (e.g. 'turn off the light', 'open Downloads')

- INFORMATION_REQUEST (e.g. 'what's on my calendar')

- REASONING_TASK (e.g. 'review this code', 'plan my week')

- CREATIVE_TASK (e.g. 'draft a message', 'write a summary')

- CONVERSATIONAL (e.g. 'hey Jarvis, you there?')

- AMBIGUOUS (fallback — promotes to next tier classifier)

Implementation: regex and keyword rules first; small local model (~1-3B) for ambiguous cases. Never call a frontier model just to classify.

## 4.2 Safety Classification

Stage 2: independent from intent. Tags the action with required permission level:

- ALLOW: safe local actions (read files, query state, turn on a light)

- CONFIRM_ONCE: reversible writes (edit a file, create a note)

- CONFIRM_ALWAYS: destructive (delete, overwrite, uninstall, send external)

- BLOCK: hard-blocked categories until user changes config

Why separate from intent: an INFORMATION_REQUEST can be ALLOW or BLOCK depending on whether it accesses private data. A CREATIVE_TASK can be ALLOW or CONFIRM_ALWAYS depending on whether it posts to external services. Coupling these creates bugs.

## 4.3 Capability Matching

Stage 3: given intent + safety, what capability tier is needed?

| Tier | Capability | Used For | Latency Target |
| --- | --- | --- | --- |
| T0 | No model, local tools only | Room commands, app launching, file ops | <300ms |
| T1 | Local fast (~1-3B) | Classification, paraphrasing, lightweight extraction | <800ms |
| T2 | Local smart (~7-13B) | Medium reasoning, summarisation, simple code explanation | <3s |
| T3 | Cloud fast/mid | General reasoning, web summaries, structured outputs, voice replies | <2s streaming |
| T4 | Cloud frontier | Architecture review, complex debugging, hard multimodal | <5s streaming |

## 4.4 Cost Optimisation

Stage 4: within a capability tier, pick the cheapest available engine from the registry that meets the quality bar for the task class. Record the decision. Update telemetry. Allow user override via verbal command ('Jarvis, use the smart model for this').

## 4.5 Quality Threshold & Escalation

Cheapest capable is not cheapest at any quality. Each task class has a quality bar set by frontier model output. The router only stays local if the local model meets that bar. Otherwise it escalates.

### 4.5.1 How Quality is Measured

- Confidence scoring: local models return a confidence value (log-prob based or self-assessed). Below threshold → escalate.

- Structured output validation: if the task demands JSON/schema/typed output, malformed = automatic escalation.

- User rating feedback: thumbs-down or low rating on a local response marks that task class for escalation next time.

- A/B sampling: 5-10% of local-eligible tasks are also run on the frontier model. Outputs compared; if local consistently underperforms, the task class is promoted to cloud.

- Periodic re-evaluation: when local models are upgraded in the registry, sampled tasks re-run to see if quality now holds.

### 4.5.2 Per-Task-Class Quality Bars

| Task Class | Acceptable Locally | Bar Definition |
| --- | --- | --- |
| Intent classification | Yes | >95% agreement with frontier model on test set |
| Keyword extraction | Yes | Structured output passes schema validation |
| Short paraphrase (<50 words) | Yes | User rating ≥4/5 on rolling sample |
| Memory compression summaries | Conditional | Information retention check: can frontier model reconstruct key facts from compressed version? |
| Document summary (>1 page) | Conditional | A/B against frontier model; if local loses >20% of the time, escalate |
| Code explanation | Conditional | Technical accuracy check; mistakes escalate the entire class |
| Code generation | No (early phases) | Always frontier until proven safe |
| Architecture/design reasoning | No | Always frontier |
| Voice conversational reply | Conditional | Naturalness + accuracy; user rating drives routing |
| Standing Rule The bar is set by Claude and ChatGPT-class output. If a local model cannot match that bar for a given task class, that class does not run locally. Cost is never an excuse for shipping a worse answer. Quality is the constraint; cost is the optimisation within it. |  |  |

# 5. Model Registry (Concrete Schema)

The registry is a YAML file. Models are added or replaced without code changes. Example:

# registry.yaml

models:

- id: local-fast

provider: ollama

model_name: llama3.2:3b

tier: T1

capabilities: [classification, extraction, paraphrase]

cost_per_1k_tokens: 0.0

avg_latency_ms: 600

context_window: 8192

privacy: local

enabled: true

- id: cloud-mid

provider: anthropic

model_name: claude-haiku-4-5-20251001

tier: T3

capabilities: [reasoning, conversation, voice-reply]

cost_per_1k_tokens: 0.001

avg_latency_ms: 1400

context_window: 200000

privacy: cloud

enabled: true

- id: cloud-frontier

provider: anthropic

model_name: claude-opus-4-7

tier: T4

capabilities: [deep-reasoning, code-review, architecture]

cost_per_1k_tokens: 0.015

avg_latency_ms: 3200

context_window: 200000

privacy: cloud

enabled: true

Provider wrappers in code/models/providers/ implement a common interface so the registry is the only place that needs updating when a model changes.

# 6. Provider Roles Without Bias

| Provider/Engine | Best Role | Rule |
| --- | --- | --- |
| Local deterministic runtime | Fast actions, room automation | Use when no reasoning is needed |
| Ollama local models | Compression, classification, first-pass summaries | Use when quality acceptable and privacy/cost matter |
| OpenAI | Realtime voice, multimodal orchestration, general builder tasks | Use when latency/voice/multimodal quality matters |
| Anthropic Claude | Deep critique, code review, architecture audit, defensive reasoning | Use as reviewer or complex reasoning engine |
| Gemini/NotebookLM optional | Large document ingestion, Google ecosystem | Add later if needed, not core runtime |
| Anti-Bias Rule Jarvis must select the cheapest capable route, not the developer's preferred model. Every model call records: task type, selected model, reason, estimated cost, latency, success/failure, and user rating if available. |  |  |

# 7. Latency & Performance Budgets

Without explicit targets you cannot tell when Jarvis is broken versus slow.

| Operation | P50 Target | P95 Target | Hard Ceiling |
| --- | --- | --- | --- |
| T0 deterministic command (light, app launch) | <200ms | <400ms | 1s |
| T1 local classification or paraphrase | <600ms | <1.2s | 2s |
| T2 local reasoning (summarise PDF) | <2s | <4s | 8s |
| T3 cloud reply (streamed first token) | <800ms | <1.5s | 3s |
| T4 frontier reply (streamed first token) | <1.5s | <3s | 6s |
| Wake word → STT → first reply token | <1.5s | <2.5s | 5s |
| Voice round-trip (full reply spoken) | <5s | <10s | 20s |

Telemetry must track these. When P95 drifts for a week, treat it as a bug, not noise.

# 8. Streaming Architecture

Voice systems that wait for the full LLM response before starting TTS feel broken. Streaming is structural, not optional.

### 8.1 LLM Streaming

- All cloud LLM calls use streaming mode by default.

- Tokens are buffered into sentence chunks (split on . ! ? followed by space).

- Each completed sentence is dispatched to TTS as soon as it's ready, while later sentences are still being generated.

### 8.2 TTS Streaming

- OpenAI streaming TTS endpoint used for cloud voice (or compatible local alternative).

- Audio chunks play through a queue: while sentence N is playing, sentence N+1 is being generated.

- Interrupt handling: if user speaks or 'stop' is detected, the queue flushes immediately.

### 8.3 STT Streaming

- Whisper or compatible streaming-capable STT (faster-whisper for local, OpenAI Realtime for cloud).

- Partial transcripts can be used for VAD-based end-of-turn detection.

# 9. State Management & Persistence

| State Type | Store | Rationale |
| --- | --- | --- |
| Session conversation history | SQLite (jarvis.db) | Structured, queryable, survives restart |
| Telemetry events | SQLite or local Parquet files | Append-heavy, queryable for self-audit |
| Logs (raw) | Rotating log files in logs/ | Easy to grep, easy to ship |
| Hot session state (current context) | In-memory dict, optional Redis later | Fast access, recreatable on restart |
| Memory summaries | Obsidian markdown files | Human-readable, vault-searchable |
| Vector embeddings | Local Chroma or LanceDB | Cheap, fast, no external dependency |
| Configuration | .env + YAML files in config/ | Version-controllable, environment-specific |
| Prompts | Files in prompts/ under git | Versioned, diff-able, roll-back-able |

# 10. Repository Structure

jarvis/

apps/

desktop/                 # Electron or local UI later

api/                     # FastAPI local server

dashboard/               # cost + telemetry dashboard (web)

mobile/                  # cross-device trigger interface (web)

core/

orchestrator/            # central coordinator

router/                  # intent, safety, capability, cost stages

safety/                  # permission policies and confirmation flows

memory/                  # session, project, preference, vector

telemetry/               # logs, costs, traces, metrics

streaming/               # LLM and TTS streaming helpers

diagnostics/             # self-diagnostic, failure replay, comparison

cost_guard/              # hard caps, budget enforcement

scheduler/               # cron-like scheduled routines

plugins/                   # runtime-loaded capability extensions

example_plugin/          # template showing the plugin contract

tools/

os_tools/                # files, folders, apps

document_tools/          # PDF, DOCX, TXT extraction

project_tools/           # repo read, test runner, patching

room_tools/              # Hue, Tapo, Nanoleaf, FancyLED, HA

mocks/                 # mock implementations of each hardware tool

vision_tools/            # YOLOv8n, MediaPipe, OCR

mocks/                 # mock implementations for testing without camera

browser_tools/           # web search and browser control later

models/

providers/               # openai.py, anthropic.py, ollama.py, gemini.py

registry.yaml            # capability registry — source of truth

calibration/             # calibration suites per task class

prompts/                   # versioned, git-tracked

jarvis_system.md

router_policy.md

safety_policy.md

audit_prompt.md

config/                    # YAML configs per environment

dev.yaml

prod.yaml

routines.yaml            # scheduled routine definitions

scripts/                   # migrations, maintenance, benchmarks

run_calibration.py

cost_report.py

stuck_log_template.md

infra/                     # docker compose, deployment configs

obsidian/

templates/

build_log/               # auto-generated build log entries

tests/                     # unit + integration tests

docs/

architecture.md

decisions/               # ADRs

runbooks/

demos/                   # demo mode scripts, interview mode flows

data/                      # gitignored — db, logs, vector store

.env.example

docker-compose.yml

README.md

# 11. Build Roadmap from Zero to Full Jarvis

| Phase | Build Work | Exit Criteria |
| --- | --- | --- |
| Phase 0 — Foundations | Repo, Python env, .env handling, logging skeleton, cost cap module with hard daily/weekly/monthly limits, README, ADRs, test framework, prompt versioning, calibration suite skeleton, Stuck Log template, three-tier backup discipline, Docker dev environment | Clean repo, portable Windows → Mac, tests run, cost caps enforce themselves |
| Phase 1A — Typed Core Loop | Typed input → Claude/OpenAI → TTS playback. Single provider acceptable here. | First heartbeat of Jarvis |
| Phase 1B — Provider Wrappers | Common interface for OpenAI, Anthropic, Ollama. Swap providers without touching app code. | Same prompt routes through any of 3 providers via config |
| Phase 1C — Model Registry | Registry.yaml schema, loader, capability lookup. No router yet. | Picking a model is a registry call, not a hardcode |
| Phase 1D — Router Skeleton | Intent classifier, safety classifier, capability matcher, cost optimiser. Each stage testable independently. | Given 20 sample inputs, router picks correct tier on >90% |
| Phase 2 — Local Desktop Tools | Open folders, apps, files, search local paths, read PDF/DOCX/TXT, command exec with safety gates. Build Log Mode (auto-journal commits to Obsidian). Self-diagnostic mode v1. | Useful daily desktop assistant without voice; self-diagnostic command returns system status |
| Phase 3 — Memory + Obsidian | Session logger, compression, project summaries, Obsidian sync, retrieval. Demo Mode v1 (scripted capability tour). Cost dashboard live. | Cross-session context at low cost; can demo capabilities on command |
| Phase 4 — Voice Interface | Push-to-talk, streaming STT, streaming TTS, interrupt handling. Always-on wake word later only. Cross-Device Trigger (mobile web interface). | Natural spoken interaction without runaway cost; trigger Jarvis from phone |
| Phase 5 — Project Assistant | Repo inspection, test runner, error log reader, patch suggestions with confirmation. Plugin Architecture refactor — capabilities load from plugins/ at runtime. | Jarvis helps build TripSplit, itself, others. New capabilities require zero core changes. |
| Phase 6 — Smart Room | Hue, FancyLED, Nanoleaf, Tapo, Aqara/HA. Room states with lighting feedback. Mock-first: each device class has a mock variant for testing without hardware. | Bedroom is a responsive AI workspace; logic testable without hardware connected |
| Phase 7 — Vision Layer | YOLOv8n + MediaPipe + Tesseract local, cloud vision fallback for hard cases. Failure Replay capability (Jarvis can replay decision trees from telemetry). | Jarvis can see desk and screen context; failures are diagnosable |
| Phase 8 — Daily Self-Audit & Autonomy | End-of-day review, mistakes, cost report, project progress, next actions. Scheduled Routines (cron-like). Comparison Mode (run same query through multiple models, compare). | Jarvis improves context, runs scheduled workflows, supports calibration ongoing |
| Phase 9 — Futuristic UI | Dashboard, HUD, room state visualisation, activity feed, model cost monitor, approval panel. Interview Mode (3-5 minute scripted demo flow). | Polished without sacrificing reliability; demoable in any interview |

# 12. Bedroom Smart Room Architecture

The room is an event-driven system. Sensors and commands produce events; Jarvis maps events to scenes and actions. v3 adds failure mode handling per device class.

| Subsystem | Likely Devices | Jarvis Role |
| --- | --- | --- |
| Core lighting | Philips Hue bulbs/strips/bridge | Room ambience, focus states, approval and error indicators |
| Gaming sync | FancyLED HDMI sync system | Screen-reactive gaming/movie immersion |
| Accent wall | Nanoleaf panels/lines/shapes | Visual personality, status animations |
| Plugs/power | Tapo smart plugs | Monitor, desk lamp, fan, chargers |
| Presence | Aqara FP2 or similar mmWave sensor | Detect in-room, at-desk, away, possible sleep/wake |
| Voice output | HomePod mini or local speaker | Spoken feedback and ambient audio |
| Vision | Webcam or desk camera, depth camera later | Desk awareness, OCR, object recognition |

## 12.1 Room States

| State | Lighting | Automation | Jarvis Behaviour |
| --- | --- | --- | --- |
| Focus mode | Cool white desk + dim ambient blue | Open project, mute distractions | Short replies, task-focused |
| Gaming mode | FancyLED sync + low ambient Hue | Launch game/Discord if configured | Minimal interruptions |
| Approval needed | Blue pulse | Pause risky action | Ask yes/no |
| No response reminder | Purple pulse after timeout | Hold task | Repeat concise prompt |
| Error / build failed | Red pulse | Open logs/terminal | Explain error and next fix |
| Night mode | Warm dim | Lower volume, reduce notifications | Calm, low-energy replies |

## 12.2 Failure Modes (New in v3)

| Failure | Detection | Response |
| --- | --- | --- |
| Hue bridge offline | API call timeout (>2s) | Fail soft: log warning, speak 'lights unreachable', continue without lighting feedback |
| Aqara false-positive (false presence) | Repeated trigger with no follow-up activity within 60s | Confidence decay; require corroborating signal (mic, mouse, camera) before high-confidence presence |
| Aqara false-negative (presence missed) | User speaks but no presence event | Trust voice input over sensor; flag sensor for re-calibration in daily audit |
| Tapo plug unresponsive | API timeout or wrong state read back | Retry once, then fail soft, log, notify user verbally |
| FancyLED disconnect | HDMI signal loss | Default to ambient Hue scene; log; do not block other room functions |
| Camera covered or no signal | Frame is uniform colour or stream error | Disable vision tier, fall back to no-vision behaviour, notify |
| HomePod unreachable | Speaker discovery fails | Fall back to local laptop audio output, log |
| Sensor flood (>20 events/min) | Event rate monitor | Rate-limit, log spike, possible sensor malfunction |

## 12.3 Mock-First Hardware Development

Every hardware-dependent tool has a mock implementation in tools/room_tools/mocks/. Mocks return predictable, schema-correct responses without touching real devices. Benefits:

- Room control logic is testable without any device connected.

- Hardware bugs become 'swap to mock and continue' rather than blocking development.

- Demos work on any machine — useful for portfolio videos before the new room is set up.

- Each real implementation must pass the same test suite as its mock — interface conformance is enforced.

The mock variant is the default in dev environment. Real hardware activates via config flag in prod.yaml. This pattern is also applied to vision tools (mock camera streams) and any future hardware integrations.

# 13. Vision Layer Specifics

v2 said 'local CV first'. v3 names the tools.

| Task | Local Tool | Cloud Fallback | Trigger for Fallback |
| --- | --- | --- | --- |
| Object detection | YOLOv8n (small, fast, ~10MB) | Claude/GPT vision | Local confidence <0.6 or unknown class |
| OCR (printed) | Tesseract or PaddleOCR | Cloud vision | Quality of local text extraction below threshold |
| OCR (handwritten) | PaddleOCR or TrOCR small | Cloud vision | Always fallback if quality matters |
| Pose/gesture | MediaPipe | — | — |
| Document layout | Local layout-parser model | Cloud vision | Multi-column or complex layouts |
| Scene understanding | — | Cloud vision required | Always cloud (e.g. 'what's on my desk') |

All vision tasks operate on sampled frames (1 fps default, configurable), never continuous video, to control cost and CPU.

# 14. Safety, Privacy and Permission Model

| Action Type | Default Permission | Examples |
| --- | --- | --- |
| Safe local actions | Allowed | Open folders, open known apps, set light scenes |
| Reversible edits | Ask once per session/project | Modify code file, create notes, rename draft |
| Destructive actions | Always confirm | Delete files, overwrite folders, uninstall |
| External actions | Always confirm | Send email, post online, buy, upload private |
| Terminal commands | Confirm unless whitelisted | Install packages, run scripts, change system settings |
| Cloud upload | Confirm if sensitive | Private docs, screenshots, camera frames |

Approval flow: risky action surfaces a short UI message and pulses Hue blue. If user does not respond in N seconds (default 30), Jarvis cancels or holds. Emergency stop: 'Jarvis stop now' interrupts active workflows. A local audit log records every file edit, terminal command, cloud model call, and room automation event.

# 15. Memory, Obsidian and Self-Audit System

| Memory Type | Stored In |  | Purpose |
| --- | --- | --- | --- |
| Session logs | SQLite + Obsidian daily note |  | What happened today |
| Project memory | Obsidian project pages |  | Repo state, decisions, commands, roadmap |
| Preference memory | Local YAML/SQLite |  | Style, tool choices, safety preferences |
| Operational memory | Telemetry SQLite |  | Model performance, cost, latency, failures |
| Vector memory | Local Chroma/LanceDB |  | Retrieve relevant past context |
| Trigger |  | Action |  |
| Manual: 'compress and store' |  | Summarise current session to Obsidian |  |
| Auto threshold |  | Compress when token/session size crosses limit |  |
| End of day |  | Daily self-audit: wins, failures, cost, next steps |  |
| Before cloud escalation |  | Retrieve only relevant compressed memory, not full history |  |

# 16. Cost Engineering

Phase 0 Requirement Cost caps are implemented before Phase 1A is closed. Not as a future feature, not as a Phase 9 polish — as a foundational module. The orchestrator refuses to execute requests that would breach a cap. This is non-negotiable.

- Hard API spend caps from day one: daily ($1 dev / configurable), weekly ($10), monthly ($30).

- No always-listening cloud voice early; push-to-talk only until budget allows.

- Cache repeated results: file summaries, project paths, common commands, room states.

- Local embeddings and vector search before sending large context to cloud.

- Every model call logs estimated cost so waste is findable.

- Budget mode: Jarvis refuses expensive routes unless explicitly approved.

- Autonomous loops: max-iteration, max-cost, and timeout limits enforced at the orchestrator level.

- Cost dashboard (apps/dashboard/) shows real-time burn: per day, per week, per month, per task class, per model. Reads from telemetry SQLite.

| Feature | Cost Risk | Mitigation |
| --- | --- | --- |
| Realtime voice | High if always-on | Push-to-talk first, local wake word later |
| Coding agents | Can loop through many calls | Iteration caps, diff-based context, confirm retries |
| Vision/camera | Expensive if continuous cloud vision | Local CV first, frame sampling, cloud fallback only |
| Web search | Search and API costs | Scheduled summaries, caching, limited sources |
| Memory context | Large context burns tokens | Local compression and retrieval |

# 17. Telemetry Schema

Every event logged uses this schema. SQLite table `events`:

CREATE TABLE events (

id              INTEGER PRIMARY KEY AUTOINCREMENT,

ts              TEXT    NOT NULL,         -- ISO 8601

session_id      TEXT    NOT NULL,

event_type      TEXT    NOT NULL,         -- intent, safety, route, tool, model, error

intent          TEXT,                     -- DETERMINISTIC_COMMAND etc

safety_tag      TEXT,                     -- ALLOW, CONFIRM_ONCE, CONFIRM_ALWAYS, BLOCK

tier            TEXT,                     -- T0..T4

model_id        TEXT,                     -- from registry.yaml

tool_name       TEXT,

input_tokens    INTEGER,

output_tokens   INTEGER,

cost_usd        REAL,

latency_ms      INTEGER,

success         INTEGER,                  -- 0 or 1

error_class     TEXT,                     -- nullable

user_rating     INTEGER,                  -- nullable 1-5

notes           TEXT                      -- nullable freeform

);

Daily self-audit queries this table for: top error classes, P95 latency drift, cost vs budget, model selection patterns, intents that misroute.

## 17.1 Self-Diagnostic Mode

Command: 'Jarvis, audit yourself.' Triggers an internal health check that reports:

- Provider connectivity for each entry in registry.yaml.

- Registry validity (all referenced models reachable, no stale entries).

- Last calibration scores per task class.

- Cost burn rate vs caps.

- Telemetry health (event volume, error rate).

- Sensor reachability (room hardware).

- Test suite status (last run, pass rate).

Outputs to voice (summary) and to Obsidian (full report). Lives in core/diagnostics/.

## 17.2 Failure Replay

When a request fails or produces a bad output, Jarvis can replay the decision tree from telemetry: input → intent classification → confidence → safety tag → routed model → returned output → error or success. Output to terminal or voice. Drastically reduces debug time and creates auditability for the routing system.

## 17.3 Comparison Mode

Run the same query through multiple models, return outputs side-by-side, log to telemetry with annotation. Powers the calibration suite (Section 4.5) and is genuinely useful for portfolio demos showing why model selection matters. Reusable when new models drop.

# 18. Testing, Quality Gates & Prompt Versioning

| Layer | Minimum Test |
| --- | --- |
| Router | Given 20+ sample commands, routes correctly to local/API and records why |
| OS tools | Opens safe folders and apps, refuses destructive without confirmation |
| Document tools | Extracts text from PDF/DOCX/TXT and handles failures gracefully |
| Model providers | Handles API errors, rate limits, missing keys, fallback paths |
| Room tools | Triggers scenes/devices without blocking core assistant |
| Memory | Writes and retrieves session summaries correctly |
| Project mode | Runs tests safely and records file modifications |
| Cost guard | Stops or warns when budget thresholds reached |
| Streaming | Sentence-chunked TTS plays without gaps; interrupt flushes queue |
| Latency budgets | P95 measured and alerted when breached |

## 18.1 Prompt Versioning

Prompts are code. Every prompt file lives under prompts/ in git. Changes go through commits with feat/prompt or fix/prompt prefix. When Jarvis's behaviour regresses, rollback is a git revert. Every model call logs the prompt file hash so behaviour is reproducible.

## 18.2 Stuck Log Protocol

When stuck on a single issue for more than 2 hours, switch to documentation mode:

- Write what was tried, what failed, what was expected. Use the template in scripts/stuck_log_template.md.

- Ask Claude/ChatGPT specifically with the Stuck Log as context.

- Time-box another 2-hour attempt.

- If still stuck at 4 hours total, document a workaround (e.g., cheap cloud-only fallback, single-sentence chunking, accept gaps temporarily) and move on. The architecture explicitly supports degraded modes per capability.

- Return to the hard problem when there's new information or fresh energy.

Stuck Logs accumulate in docs/stuck_log/. They become genuine interview material — 'tell me about a hard problem you faced' has a corpus to draw from.

## 18.3 Build Log Mode

Jarvis logs its own development. Every meaningful commit auto-generates an Obsidian journal entry (obsidian/build_log/) from the commit message + diff summary. Weekly digests compile into a public-facing build log. Solves the 'no demonstrable artifact' problem automatically — recruiters can scroll a real, dated log of progress.

# 19. Explicit Non-Goals

What Jarvis is NOT, before scope creep does damage:

- Not a SaaS product. No multi-tenant, no auth, no public-facing API.

- Not a cloud agent that runs autonomously while you sleep — until Phase 8+ explicitly designs for it.

- Not a code-generating IDE replacement. Jarvis assists, doesn't auto-commit.

- Not a smart home controller for the whole house. One bedroom workspace.

- Not a phone assistant. Desk and room first.

- Not a security tool. Awareness yes, intrusion detection no.

- Not always-listening before Phase 4 explicitly enables it with budget proven safe.

- Not a learning system that fine-tunes models. Selection improves; weights don't change.

# 20. Hardware Reality Check

Honest assessment of running this on the planned MacBook Air M4 16GB.

| Component | Approx RAM | Notes |
| --- | --- | --- |
| macOS baseline (idle) | 3-4 GB | Stable |
| Chrome with 10 tabs | 2-3 GB | Typical dev usage |
| VS Code + 1 large project | 1.5-2 GB | Plus language servers |
| Obsidian | 0.5-1 GB | Vault dependent |
| Spotify | 0.5 GB | Background |
| Jarvis runtime (Python) | 0.5-1 GB | Excluding models |
| Local 3B model loaded (Ollama) | 2-3 GB | Quantized |
| Local 7B model loaded | 4-5 GB | Quantized 4-bit |
| Local 13B model loaded | 8-10 GB | Too much for everyday |
| Conclusion 16GB M4 comfortably runs Jarvis + a 3B local model concurrently with normal dev tools. A 7B local model is workable if you close Chrome to 3-4 tabs. A 13B local model is impractical on 16GB without swapping — plan for 24GB or 32GB if Tier 2 local reasoning becomes critical. For Phase 1-3, 16GB is fine. |  |  |

# 23. Differentiating Capability Set

v3.1 elevates ten capabilities from 'nice to have' to architectural commitments. Each integrates into the sections above and appears in the roadmap. This section is the canonical reference for what makes Jarvis distinctive.

| Capability | What It Is | Where It Lives | Phase |
| --- | --- | --- | --- |
| Cost Cap Module | Hard daily/weekly/monthly limits enforced by orchestrator | core/cost_guard/ | Phase 0 |
| Build Log Mode | Auto-journals commits to Obsidian; public build log digest | obsidian/build_log/ | Phase 2 |
| Self-Diagnostic | 'Jarvis, audit yourself.' Returns full system health report | core/diagnostics/ | Phase 2 |
| Cost Dashboard | Real-time web view of API spend by day/week/model/task | apps/dashboard/ | Phase 3 |
| Demo Mode | Scripted tour of capabilities, 30-60s segments | docs/demos/ | Phase 3 |
| Cross-Device Trigger | Mobile web interface to send commands when away from desk | apps/mobile/ | Phase 4 |
| Plugin Architecture | Runtime-loaded capabilities, no core changes for new features | plugins/ | Phase 5 |
| Failure Replay | Replay decision trees from telemetry on demand | core/diagnostics/ | Phase 7 |
| Comparison Mode | Same query through multiple models, side-by-side | core/diagnostics/ | Phase 8 |
| Scheduled Routines | Cron-like primitive for autonomous workflows | core/scheduler/, config/routines.yaml | Phase 8 |
| Interview Mode | 3-5 min scripted demo flow for live interviews | docs/demos/interview/ | Phase 9 |
| Why These Specifically Each capability solves a real failure mode identified in the Pre-Mortem Audit while also strengthening the portfolio story. Cost cap + dashboard prevents runaway spend. Build log + demo mode prevents 'no demonstrable artifact.' Plugin architecture prevents tech debt collapse. Self-diagnostic, failure replay, and comparison mode prevent silent quality degradation. Scheduled routines and cross-device trigger demonstrate genuine product thinking. Interview mode prevents demo-day panic. |  |  |  |

# 24. Instructions for Future Audits

When asking Claude/Opus or any senior reviewer to audit v3+, the audit must answer:

- Is the architecture modular enough to support future local/cloud model changes?

- Are there hidden cost traps or runaway loop risks not addressed?

- Is the routing strategy realistic on the chosen hardware?

- Are smart room integrations sequenced correctly?

- Are safety and permission gates strict enough?

- Is the build order practical for the available time budget?

- Which layer is most likely to fail in real implementation?

- What should be simplified before coding begins?

- What latency budget is being missed, and where?

- What state could become inconsistent and how is it reconciled?

# 25. Immediate Next Actions

| Priority | Action | Owner |
| --- | --- | --- |
| P0 | Move Jarvis folder out of OneDrive sync (prevents SQLite/Python file lock conflicts) | Prince |
| P0 | Finish Phase 1A typed loop and commit to public GitHub | Prince |
| P0 | Implement cost cap module before Phase 1A is closed | Prince + Claude |
| P0 | Set up daily commit habit + weekly Obsidian state-of-Jarvis note | Prince |
| P1 | Phase 1B: provider wrappers (OpenAI, Anthropic, Ollama) | Prince + Claude |
| P1 | Phase 1C: registry.yaml schema and loader, calibration suite skeleton | Prince + Claude |
| P1 | Phase 1D: router skeleton with 4 stages | Prince + Claude |
| P1 | Test suite skeleton with pytest + pre-commit hook (Phase 1B) | Prince |
| P1 | Record first build log video (Layer 1A demo) and post to LinkedIn | Prince |
| P1 | Docker dev environment to ease Mac migration in July | Prince + Claude |
| P2 | Design Obsidian vault structure and session summary template | Prince |
| P2 | Phase 2 local desktop tools after router and safety exist | Prince + Claude |
| P2 | Set up three-tier backup (Git + cloud + SSD) | Prince |
| P2 | Write definition-of-done for each parallel project (TripSplit, fitness app) | Prince |
| P3 | Benchmark local models once MacBook arrives (Ollama + Qwen3/Mistral/Gemma per task class) | Prince |
| P3 | Set up telemetry table and first dashboard query | Prince + Claude |

JARVIS Master Architecture & Delivery Roadmap v3.1  |  Prince Anozie  |  14 May 2026

Phase 2 — Local Execution Framework Design

This is an architecture document. No code in this turn. The goal is to lock the contracts before the first tool with side effects exists. The single hardest constraint: once a tool can touch the filesystem or spawn a process, every shortcut taken in the surrounding scaffolding becomes a real-world failure mode. Design first, then build.

0. Operating principles (non-negotiable for this phase)

- No autonomous execution. Every tool call originates from a user-initiated chat. The model proposes; the runner enforces; the user approves where required.

- Whitelist on every dimension where "unbounded" means "dangerous". Tools, file paths for writes, terminal commands, network hosts. Blacklists are defense-in-depth only.

- Every action is reversible, or it requires CONFIRM_ALWAYS plus an audit row. Phase 2 ships no truly irreversible tools.

- Trust boundary is explicit and singular. Today: the Next route process. Tomorrow: the Electron main process. The transition must require zero changes to tool implementations.

- Localhost-only while tools live in the Next process. Server boot refuses non-loopback bind when JARVIS_TOOLS_ENABLED=true.

- Audit-first. A tool call is persisted to tool_calls before it executes, so a crash mid-execution still leaves forensic evidence.

These principles inform every decision below. When in doubt, fall back to them.

1. Approval-state lifecycle

Why an approval system at all

The model can propose any tool. The runner decides whether to run it. For tools whose requiredSafetyTag is CONFIRM_ONCE or CONFIRM_ALWAYS, the user must be in the loop. Approval state captures "the user said yes" with enough scope that we don't re-prompt on every keystroke, and not so much scope that yes-once becomes yes-forever.

States

IDLE                 — no pending approval for this session

PENDING(execId)      — tool proposed, awaiting user

APPROVED_ONCE        — user said yes for this exact (tool, scope)

APPROVED_SESSION     — user said yes for this (tool, scope) for the rest of the session

DENIED               — user said no

EXPIRED              — APPROVED_SESSION decision expired (default 1h)

Transitions

IDLE ──tool needs CONFIRM_*──▶ PENDING

PENDING ──user clicks "Once"──▶ APPROVED_ONCE ──tool runs──▶ IDLE

PENDING ──user clicks "Session"──▶ APPROVED_SESSION (persists; runs the call)

PENDING ──user clicks "Deny"──▶ DENIED (logs; never auto-promotes)

APPROVED_SESSION ──next CONFIRM_ONCE call with same scope──▶ runs directly (no PENDING)

APPROVED_SESSION ──TTL hit──▶ EXPIRED

DENIED ──new call──▶ PENDING again (denials don't sticky; users can change mind)

Scope

Approval is keyed on (session_id, tool_id, scope_hash). The scope_hash is computed by the tool itself from the security-relevant subset of its input:

- fs.write_file({ path: "notes/today.md", content: "..." }) → scope = path:notes/today.md

- fs.delete_file({ path: "junk.txt" }) → scope = path:junk.txt

- terminal.git_status({}) → scope = none (no args matter)

Tools declare a scopeOf(input): string function as part of their spec. The runner refuses to register a tool with requiredSafetyTag != ALLOW if scopeOf is missing.

Why not approve "the whole tool": approving fs.write_file once should not let the model then overwrite .env.local on the next call. Scope-per-call protects against scope creep.

Why APPROVED_SESSION exists at all: "make 12 edits to this draft" without 12 prompts. CONFIRM_ALWAYS tools (deletes, anything irreversible) never promote to SESSION — they always re-prompt.

Storage

CREATE TABLE approvals (

id            TEXT PRIMARY KEY,

session_id    TEXT NOT NULL,

tool_id       TEXT NOT NULL,

scope_hash    TEXT NOT NULL,

decision      TEXT NOT NULL,        -- APPROVED_ONCE | APPROVED_SESSION | DENIED

decided_at    INTEGER NOT NULL,

expires_at    INTEGER,              -- NULL = no expiry (APPROVED_ONCE consumed immediately)

consumed_at   INTEGER               -- APPROVED_ONCE marked consumed after a successful run

);

CREATE INDEX idx_approvals_lookup ON approvals(session_id, tool_id, scope_hash, decision);

Lookup at runner time:

SELECT decision, expires_at

FROM approvals

WHERE session_id = ? AND tool_id = ? AND scope_hash = ?

AND (consumed_at IS NULL OR decision = 'APPROVED_SESSION')

AND (expires_at IS NULL OR expires_at > ?)

ORDER BY decided_at DESC

LIMIT 1;

2. Tool invocation lifecycle

A single tool call passes through ten ordered phases. Each phase has a deterministic outcome and writes either a tool_call row update or a telemetry event.

1. PROPOSE       provider emits tool_call_end on the SSE stream

2. ASSEMBLE      route parses tool_id + input from the streamed call

3. VALIDATE      runner validates input against tool's input schema (Zod)

4. AUTHORIZE     runner compares router's safety_tag vs tool.requiredSafetyTag

5. CHECK APPROVAL  runner looks up (session, tool, scope) in approvals

6. RECORD        runner inserts tool_calls row (status=PENDING)

7. AWAIT         if no approval, runner returns ToolPending; SSE emits tool_pending; stream closes

if approved, fall through to EXECUTE

8. EXECUTE       runner calls tool.execute(input, context) with AbortSignal + timeout

9. AUDIT         runner updates tool_calls row (status, output, completion time, rollback ref)

10. RESUME       if APPROVED+OK, the tool result is appended to the conversation as a tool message;

a new provider.stream is opened to let the model continue

Failure points and what happens:

| Phase | Failure | Action |
| --- | --- | --- |
| 3 | Zod fail on input | tool_denied telemetry, status=DENIED_INVALID |
| 4 | tool requires higher trust | tool_denied, status=DENIED_TRUST |
| 5 | DENIED in approvals | tool_denied, status=DENIED_USER |
| 7 | user denies the pending prompt | conversation resumes with denial message in history |
| 8 | tool throws | status=ERROR, error_class + error_message recorded |
| 8 | timeout fires | status=TIMEOUT, signal aborted, return TimeoutResult |
| 8 | client disconnect mid-execution | status=CANCELLED, signal aborted |

A tool call cannot transition from PENDING to EXECUTING without a corresponding approvals row that was both not expired and (for ONCE) not consumed.

3. Execution IDs

Every runner.runTool(...) invocation receives an execution_id: string (UUID v4). It is:

- The primary key of the tool_calls row.

- The handle the user clicks to approve/deny (POST /api/chat/approvals/[executionId]).

- The correlation key across telemetry events (tool_proposed, tool_approved, tool_executed, tool_completed all carry the same execution_id).

- The reference used to compute and persist rollback records.

Execution IDs are minted by the runner, not the model or the client. The model knows the tool name and input; only the runner mints the ID. This prevents a model from "guessing" an execution ID and replaying an old approval.

4. Timeout and cancellation model

Sources of cancellation

- Per-tool timeout. Tool declares timeoutMs. Runner creates a per-call AbortController and schedules setTimeout(() => ac.abort('timeout'), tool.timeoutMs).

- Request-level abort. The chat route already creates ac from req.signal. When the user clicks Stop or disconnects, that signal aborts. The runner's per-tool controller chains to it.

- Approval timeout. A PENDING tool call that doesn't receive an approval within PENDING_TTL_MS (default 5 minutes) is auto-marked EXPIRED. The conversation resumes as if denied.

Combined signal

context.signal = AbortSignal.any([

perToolController.signal,    // local timeout

requestController.signal,    // user disconnect / Stop

globalShutdownSignal,        // server shutdown

]);

(Or a manual fanout if AbortSignal.any isn't available in the target Node version.)

Tools must respect signal

Every tool's execute must check signal.aborted at every yield point (between file reads, between bytes of a download, etc.). The runner enforces this with Promise.race([tool.execute(...), abortAsPromise(signal)]). A tool that ignores the signal still gets aborted — the runner returns a CANCELLED result, but the tool's underlying I/O may still complete in the background. That's acceptable for read operations; for writes, this is a real risk and is addressed in §10 below (idempotent writes via temp files).

Default timeouts

- Read tools: 5s

- Write tools: 5s

- Delete tools: 5s

- Long-running (if any): never. Phase 2 has no long-running tools. Phase 2.5 may introduce streaming-progress tools, designed separately.

5. Telemetry requirements

The existing telemetry_events table already has tool_name. Add one column: execution_id TEXT. New event types in the TelemetryEventType union:

"tool_proposed"      — model wants to run tool X with input Y

"tool_denied"        — runner refused (validation, trust, user denial)

"tool_approved"      — user approved (carries approval_id + scope: ONCE | SESSION)

"tool_executed"      — execution started

"tool_completed"     — execution finished (success or error, carries duration_ms)

"tool_cancelled"     — execution aborted (client disconnect)

"tool_timeout"       — timeout fired

"tool_rolled_back"   — undo executed (carries original tool_call_id)

Each event carries: execution_id, session_id, tool_id, intent, safety_tag, tier, model_id. latency_ms for tool_completed. cost_usd stays at zero for tool events — tool execution is local, free.

Required correlations

- model_call → tool_proposed: the assistant message that contained the tool_call shares a message_id, which tool_proposed references.

- tool_proposed → tool_approved → tool_executed → tool_completed: same execution_id.

- tool_completed → tool_rolled_back: rollback references original execution_id.

A dashboard query later: "show me every action this session, including denied and rolled-back ones" is a single SELECT * FROM telemetry_events WHERE session_id = ? ORDER BY timestamp.

6. Audit logging

Two layers, separate purposes:

Layer A — telemetry_events (structured, query-friendly)

Already exists. New column + new event types as above. Use case: dashboards, cost roll-ups, replay decision trees.

Layer B — tool_calls table (forensic, full I/O)

CREATE TABLE tool_calls (

id              TEXT PRIMARY KEY,           -- execution_id

session_id      TEXT NOT NULL,

message_id      TEXT,                       -- assistant message that proposed it

tool_id         TEXT NOT NULL,

input_json      TEXT NOT NULL,              -- canonical JSON

scope_hash      TEXT NOT NULL,

required_safety_tag TEXT NOT NULL,

operating_safety_tag TEXT NOT NULL,         -- the router's decision at the time

intent          TEXT,

status          TEXT NOT NULL,              -- PENDING|DENIED_*|APPROVED|EXECUTING|OK|ERROR|TIMEOUT|CANCELLED

proposed_at     INTEGER NOT NULL,

decided_at      INTEGER,                    -- when approval was given/denied

executed_at     INTEGER,                    -- when execute() was actually called

completed_at    INTEGER,

output_json     TEXT,                       -- bounded; full output if small, summary if large

output_truncated INTEGER NOT NULL DEFAULT 0,

error_class     TEXT,

error_message   TEXT,

approval_id     TEXT,                       -- FK to approvals.id when applicable

rollback_id     TEXT                        -- FK to rollbacks.id when produced

);

CREATE INDEX idx_tool_calls_session ON tool_calls(session_id, proposed_at);

CREATE INDEX idx_tool_calls_tool    ON tool_calls(tool_id);

CREATE INDEX idx_tool_calls_status  ON tool_calls(status);

Output truncation: output_json is bounded at ~64 KB. Anything larger is stored to disk under data/tool-outputs/{execution_id}.json and the row gets output_json = NULL with output_truncated = 1. Forensics can still recover the full output.

Tool calls are never deleted. Even if a session is deleted, its tool_calls remain (no FK cascade from sessions). This is deliberate — audit trail outlives the conversation.

Layer B+ — rollbacks table

CREATE TABLE rollbacks (

id            TEXT PRIMARY KEY,

tool_call_id  TEXT NOT NULL REFERENCES tool_calls(id),

session_id    TEXT NOT NULL,

kind          TEXT NOT NULL,              -- 'fs_restore_content' | 'fs_unlink_created' | 'fs_move_back' | 'fs_untrash'

payload_json  TEXT NOT NULL,              -- {path, backupPath, originalContent | trashedPath, ...}

created_at    INTEGER NOT NULL,

applied_at    INTEGER,                    -- when rollback was performed (NULL = available)

expires_at    INTEGER NOT NULL            -- after this, rollback not guaranteed valid

);

CREATE INDEX idx_rollbacks_session ON rollbacks(session_id, created_at);

Rollback retention: 24h default. Configurable per workspace.

7. Filesystem safety boundaries

Workspace root

A single configured root via JARVIS_WORKSPACE_ROOT env var (default ~/jarvis-workspace). Boot fails if it's unset and tools are enabled. The root is created on first boot if missing.

All paths are constrained to the workspace root. No exceptions. A read tool that "just wants to grep a file in ~/Documents" gets denied. The user must either copy the file in or expand the workspace explicitly.

Path resolution — the safe-path utility

A single function gates every filesystem touch:

function resolveSafePath(input: string): {

ok: true; absolute: string; relativeToRoot: string;

} | {

ok: false; reason: 'escape' | 'symlink_escape' | 'protected_pattern' | 'absolute_outside_root';

}

The implementation:

- Resolve input against the workspace root.

- Normalize.

- Use fs.realpath to follow symlinks (catches symlinks pointing out of the root).

- Compute path.relative(root, resolved) — if it starts with .. or is absolute, reject.

- Match against protected patterns:

  - Always denied: .env*, *.pem, *.key, secrets.*, *.crt, id_rsa*, anything under .ssh/ or .gnupg/

  - Denied for write/delete (read OK): .git/, node_modules/, dist/, .next/, .jarvis-trash/ (the trash itself is opaque to model tools)

- Cross-platform normalization: handle C:\ vs / correctly on Windows.

resolveSafePath is a unit-tested module. The tests must include:

- .. traversal: ../../etc/passwd

- Absolute escape: /etc/passwd

- Symlink escape: workspace contains a symlink ./escape → /etc/

- Null-byte injection

- Windows-style paths on POSIX and vice versa

- UTF-8 normalization tricks (NFC vs NFD)

A filesystem tool that calls fs.readFile(input) directly — without going through resolveSafePath first — is a bug. The codebase should grep-clean of fs.readFile/fs.writeFile outside the safe-path module.

Operation tiers

| Operation | Default requiredSafetyTag | Notes |
| --- | --- | --- |
| Read file (under root) | ALLOW | Size-bounded (1 MB default) |
| List directory | ALLOW | Entry-count bounded (1000 default) |
| Stat file | ALLOW |  |
| Create file (new) | CONFIRM_ONCE | Rollback = unlink |
| Overwrite file | CONFIRM_ONCE | Rollback = restore prior content |
| Append to file | CONFIRM_ONCE | Rollback = truncate to prior length |
| Rename / move | CONFIRM_ONCE | Rollback = inverse rename |
| Delete file | CONFIRM_ALWAYS | Implemented as move to trash; never unlink directly |
| Create directory | CONFIRM_ONCE | Rollback = rmdir if empty |
| Delete directory | CONFIRM_ALWAYS | Move tree to trash |
| Read protected pattern | BLOCK | .env*, keys |
| Write to .git/, node_modules/ | BLOCK |  |

Trash, not unlink

fs.delete_file moves the file to {workspace}/.jarvis-trash/{YYYY-MM-DD}/{execution_id}-{basename}. Never unlink. The rollback record points at the trashed path. After the rollback expiry window passes, a background sweep can actually delete trashed files — but that sweep is not in Phase 2.

Size and count bounds

| Bound | Default |
| --- | --- |
| Max file read size | 1 MB |
| Max file write size | 1 MB |
| Max directory entries returned | 1000 |
| Max recursive depth | 5 |
| Max combined output JSON size before truncation | 64 KB |

Configurable per-tool, never increased without explicit reason.

8. Terminal command boundaries

Phase 2 does not ship terminal access.

This is a deliberate scope decision. Filesystem tools are a smaller blast radius and can ship first. Terminal access introduces:

- Shell expansion attacks

- argv injection

- subprocess hangs that ignore signals

- environment variable leakage

Terminal is its own milestone (Phase 2.5). When it lands, the rules:

Whitelist only

A terminal_commands registry of (cmd, argPattern, requiredSafetyTag, timeoutMs) tuples. Each entry is a separately-reviewed code change. The model cannot register commands; only the developer can. Initial whitelist:

| cmd | args | safety | notes |
| --- | --- | --- | --- |
| git | status --porcelain | ALLOW | read-only |
| git | log -n <N> where N ≤ 50 | ALLOW | read-only |
| git | diff --stat | ALLOW | read-only |
| git | diff (with path under workspace) | ALLOW | read-only |
| npm | test | CONFIRM_ONCE | side-effects (writes to coverage/) |
| node | --version | ALLOW |  |

That's it for the initial set. Adding entries requires a PR + reviewer thinking about each.

Execution rules

- spawn, never exec, never shell: true.

- cwd always resolved via resolveSafePath.

- argv is an array — no string concatenation of model output.

- Each arg validated against the registered argPattern (regex or AST-style validator).

- stdout/stderr captured to bounded buffers (256 KB each).

- Timeout enforced via child.kill('SIGTERM') after timeoutMs, escalating to SIGKILL after a grace period.

- Environment variables: explicitly empty by default. Only whitelisted vars passed through.

Blacklist as defense-in-depth

Even with whitelist, a defense-in-depth deny list catches misregistrations:

- Commands containing ;, &, |, `, $(, ${, >, <, redirects: hard refuse before spawn.

- cmd matching rm, del, format, dd, mkfs, chmod, chown, sudo, doas, su: hard refuse.

- Args containing ..: hard refuse.

9. Whitelist vs blacklist strategy

| Surface | Strategy |
| --- | --- |
| Tool registry | Whitelist. tools.register(spec) is the only way in. |
| Provider registry | Whitelist. Already in place (openai/anthropic/ollama enum). |
| Filesystem read paths | Whitelist by workspace root + blacklist for protected files. |
| Filesystem write paths | Whitelist by workspace root + broader blacklist (.git/, node_modules/, build outputs). |
| Filesystem delete | Same + always CONFIRM_ALWAYS + trash (never unlink). |
| Terminal commands | Strict whitelist of (cmd, arg-pattern) tuples + defense-in-depth deny list. |
| Network from tools | Whitelist by (host, port). Default empty. (Phase 2 has no network-touching tools.) |
| Approval lookups | Whitelist by exact (session, tool, scope_hash). No wildcard approvals. |
| Model output as filesystem path | Always passes through resolveSafePath — model output is never trusted. |

The rule: whitelist on every dimension where unbounded means dangerous. Blacklist only as a backstop for catching misregistration of whitelisted entries.

10. Rollback and reversibility expectations

Reversibility classes

Every tool declares its reversibilityClass:

"PURE_READ"           — no rollback needed

"REVERSIBLE_WRITE"    — rollback record produced, restoration possible

"IRREVERSIBLE"        — no rollback possible; requires CONFIRM_ALWAYS

Phase 2 ships zero IRREVERSIBLE tools. If a tool's rollback would be lossy (e.g., external API write), it doesn't ship in Phase 2.

Rollback record format per kind

| kind | Payload | Inverse operation |
| --- | --- | --- |
| fs_restore_content | { path, previousContent (or backupPath), previousLength } | Write previousContent back |
| fs_unlink_created | { path } | Delete the created file |
| fs_move_back | { fromPath, toPath } | Move toPath → fromPath |
| fs_untrash | { trashedPath, originalPath } | Move trashedPath → originalPath |
| fs_rmdir_empty | { path } | rmdir if empty |

For files larger than the inline threshold (default 64 KB), the rollback payload writes the previous content to {workspace}/.jarvis-trash/backups/{execution_id} and stores backupPath instead of previousContent.

Idempotent writes — the temp-file pattern

Every write tool implements the temp-file dance:

- resolveSafePath(input.path) → absPath

- If file exists, read content for rollback record (or backup to trash if large)

- Write to {absPath}.{execution_id}.tmp

- fs.rename(tmpPath, absPath) — atomic on POSIX, near-atomic on Windows

- Insert rollback record

- Return success

If the runner aborts between steps 3 and 4, no visible change to the target file (only a leftover .tmp). If aborted between 4 and 5, the file is updated but no rollback exists — flag for cleanup. The runner sweeps abandoned .tmp files older than 1h on boot.

User-facing undo

A single tool fs.undo (ALLOW for the session): looks up the most recent unapplied rollback for the session, applies the inverse, marks applied_at, emits tool_rolled_back telemetry. Repeated undos walk back through rollback records in reverse chronological order. After expiry (24h), rollback records are considered "not undoable" and fs.undo returns an explanation.

11. Electron / Node runtime interaction

Today (no Electron)

- Tools live in the Next.js route process.

- Route handler binds to 127.0.0.1:3000. Boot check refuses non-loopback when JARVIS_TOOLS_ENABLED=true.

- File operations use node:fs/promises directly inside tools.

- Tools test cleanly in-process via vitest.

When Electron lands (Phase 2.5+)

- Tools move to the Electron main process — the trust boundary.

- The Next route (now hosted at app://localhost inside Electron) sends tool calls via ipcRenderer.invoke('tool:execute', { toolId, input, context }).

- The main process owns the tool registry, the runner, the safe-path utility, the SQLite connection.

- The renderer (Next route) is downgraded from "can touch the filesystem" to "can send messages."

What today's design must do to make that migration painless

Introduce a ToolRuntime abstraction now:

interface ToolRuntime {

run(toolId: string, input: unknown, ctx: ToolContext): Promise<ToolResult>;

}

// In-process today:

class InProcessToolRuntime implements ToolRuntime { ... }

// Electron later:

class IpcToolRuntime implements ToolRuntime {

run(toolId, input, ctx) {

return ipcRenderer.invoke('tool:execute', { toolId, input, ctx: serializableCtx(ctx) });

}

}

The route depends on ToolRuntime, not on tools directly. The runner is the implementation of InProcessToolRuntime. Migration to Electron is one constructor swap + the IPC bridge.

ToolContext must be serializable. AbortSignal isn't trivially serializable — the IPC bridge fakes it via a parallel ipcRenderer.invoke('tool:cancel', { executionId }) channel that the main process listens for and converts to a local abort. Worth designing for; not yet implementing.

Today's hardening that buys Electron readiness

- No global state in tools. Tools must be pure functions of (input, context). No module-level mutable state. Makes IPC marshalling trivial.

- No closures over Next-specific objects. Tools must not reference req, Response, NextResponse, etc.

- All file I/O routed through one module. When that module moves to the main process, the tools follow unchanged.

12. Implementation order for Codex

Each step is a self-contained PR. Land in this exact sequence — earlier steps are dependencies of later ones.

Step 1 — Foundations (no behavioral change)

1.1. Add JARVIS_WORKSPACE_ROOT to env config (runtime/config.ts), default ~/jarvis-workspace. Tools-enabled flag: JARVIS_TOOLS_ENABLED (default false).
1.2. Add resolveSafePath() utility in src/lib/fs/safe-path.ts. Full test coverage for the attack vectors listed in §7.
1.3. Add tool_calls, rollbacks, approvals tables to src/lib/db/schema.ts. Add CRUD helpers (src/lib/db/tool_calls.ts, src/lib/db/approvals.ts, src/lib/db/rollbacks.ts).
1.4. Add boot-time check that refuses to start the Next server if it would bind non-loopback while JARVIS_TOOLS_ENABLED=true. Lives in next.config.ts or a startup module.
1.5. Add execution_id TEXT column to telemetry_events; backfill is N/A (empty for old rows).

Acceptance: all gates green. No new user-visible behavior.

Step 2 — Fix safety enforcement (audit P0 #1)

2.1. Change enforceRouterSafety to only return a response for BLOCK. CONFIRM_* returns null.
2.2. The safety_tag is still attached to RouterDecision and propagated to model context (for the runner to read later) and telemetry.
2.3. Update tests.

Acceptance: chat is no longer denied for messages containing "edit/save/update/delete". BLOCK (credential mentions) still returns 403.

Step 3 — Tool runner (no real tools yet, mock only)

3.1. Define ToolRuntime interface, InProcessToolRuntime class.
3.2. Define ToolContext = { executionId, sessionId, signal, timeoutMs, runtime, decision }.
3.3. Extend Tool interface with inputSchema: ZodSchema, scopeOf(input): string, reversibilityClass, timeoutMs.
3.4. Implement runTool({ tool, input, decision, sessionId, parentSignal }):

- validate input (Zod)

- authorize (safety_tag vs requiredSafetyTag)

- check approvals

- record tool_calls row (PENDING)

- return {kind: 'pending', executionId} OR execute and return result
3.5. Add telemetry emission for all the new event types.
3.6. Tests with a stub tool that times out, throws, succeeds, gets denied.

Acceptance: runner unit tests pass. Existing mock.status tool migrated to the new shape.

Step 4 — Approval state machine and persistence

4.1. Implement recordApproval, getActiveApproval, consumeApproval, expireApprovals against the approvals table.
4.2. Runner consults approvals before executing; if APPROVED_ONCE, consume on success.
4.3. Tests: APPROVED_SESSION honored for matching (session, tool, scope_hash); expires after TTL; APPROVED_ONCE consumed exactly once.

Acceptance: approval state is correctly persisted and queried.

Step 5 — SSE pause / resume around approvals

5.1. Add tool_proposed, tool_pending to StreamEvent union.
5.2. New API route: POST /api/chat/approvals/[executionId] with body {decision: "APPROVED_ONCE" | "APPROVED_SESSION" | "DENIED"}.
5.3. On runner.runTool(...) returning {kind: 'pending'}, the route:

- emits a tool_pending SSE event with {executionId, toolId, input, scope_hash, requiredSafetyTag}

- persists the conversation context (messages + tool_call_id) keyed by execution_id so a resume can rebuild it

- closes the stream cleanly
5.4. Approval endpoint records the approval, looks up the persisted context, and reopens a stream that re-runs the runner (now finds the approval) and continues the conversation.
5.5. Denial endpoint records the denial and opens a stream with a synthetic tool-result message ("the user denied this action") so the model can apologize/continue.
5.6. Frontend renders a per-tool approval card with Once / Session / Deny buttons.

Acceptance: end-to-end test (with stub tool) — propose → pause → approve → execute → resume.

Step 6 — Filesystem read tools (the easy half)

6.1. fs.read_file (ALLOW, PURE_READ, 5s timeout): reads bounded text via resolveSafePath. Refuses binary unless asBase64: true flag. Refuses files >1 MB.
6.2. fs.list_dir (ALLOW, PURE_READ, 5s): returns up to 1000 entries with type + size + modified.
6.3. fs.stat (ALLOW, PURE_READ, 5s).
6.4. Tests: path traversal, symlink escape, protected pattern, size cap, depth cap.

Acceptance: read tools demoed via chat with JARVIS_TOOLS_ENABLED=true.

Step 7 — Tool-call streaming protocol

7.1. Extend GenerateOptions with tools?: ProviderToolSpec[].
7.2. OpenAI provider: convert tool registry entries to OpenAI tools param; map streamed tool_calls deltas to StreamEvent types.
7.3. Anthropic provider: convert to messages-API tools param; map streamed content_block of tool_use type.
7.4. Route's stream loop: on tool_call_end, hand to runner; if approved, append tool result message and call provider.stream again to continue.
7.5. Tests with stub providers that emit tool calls.

Acceptance: real chat flow — user asks "list files in notes/", model emits tool_call, runner executes, model continues with the result.

Step 8 — Filesystem write tools (with rollback)

8.1. fs.write_file (CONFIRM_ONCE, REVERSIBLE_WRITE): temp-file dance, rollback record.
8.2. fs.create_file (CONFIRM_ONCE, REVERSIBLE_WRITE): refuses if exists, rollback = unlink.
8.3. fs.rename (CONFIRM_ONCE, REVERSIBLE_WRITE): rollback = inverse rename.
8.4. fs.delete_file (CONFIRM_ALWAYS, REVERSIBLE_WRITE): move to .jarvis-trash/, rollback = move back.
8.5. fs.undo (ALLOW, PURE_READ from user perspective): replays last rollback for session.
8.6. Tests for each: rollback round-trip, idempotency, abort during write leaves no half-state, undo expiry.

Acceptance: edit workflow demoed — user asks for an edit, approves, sees diff, undoes, original restored.

Step 9 — Tighten the loose ends (audit follow-ups, now relevant)

9.1. Add _schema_migrations table (audit P0 from previous round).
9.2. Fix message persistence duplicate-row bug (toApiMessage forwards id).
9.3. globalThis survival for the SQLite singleton (HMR leak).
9.4. Populate session_id on all telemetry events from the route.
9.5. SSE heartbeat (every ~15s) + X-Accel-Buffering: no header.

Acceptance: all previous-audit P0/P1 items closed before terminal work begins.

Deferred to Phase 2.5 (not in Phase 2)

- Terminal command tools (§8 of this design).

- Streaming-progress tools (long-running operations with intermediate output).

- Electron shell migration (§11 of this design) — design ready, implementation later.

- ToolRuntime IPC bridge.

- Multi-session approval scoping (currently approvals are per-session; "approve for this project across sessions" is a future ask).

Deferred indefinitely (out of scope)

- Network-touching tools (HTTP fetches from tools). Requires a host whitelist design.

- Autonomous loops (model invokes tools without user prompt). Architecturally banned in Phase 2.

- Irreversible tools. Banned by §10.

13. Open questions to resolve before Step 1

These need a decision (yours) before Codex starts:

- Workspace root default. ~/jarvis-workspace or ~/Documents/jarvis-workspace or inside the project repo (./workspace/)? Affects backup, sync (OneDrive!), and reset semantics.

- PENDING_TTL_MS. Default 5 minutes for approval prompts. Long enough to walk away briefly, short enough that stale approvals don't pile up. Confirm or change.

- APPROVED_SESSION TTL. Default 1 hour. Should it instead be "until session ends" with session lifetime = browser tab lifetime?

- Rollback retention. Default 24h. Could be 7 days for safety — costs disk.

- Approval UI surface. Inline in the chat ("approve this action" card) or a modal overlay? Affects how disruptive denials feel.

- Trash sweep. Phase 2 doesn't include a sweep that actually deletes trashed files. Should it? At what age?

These are policy calls. I'd default to the values listed and revisit after a week of use.

14. What this design buys you

If implemented in this order, Phase 2 delivers:

- A tool registry where every tool is registered code, never model-defined.

- A runner that cannot be bypassed (no tool.execute() direct calls outside the runner).

- A safety enforcement layer that gates actions, not language patterns.

- An approval flow that's auditable, scope-limited, and time-bounded.

- A filesystem boundary that catches the realistic attack surface (symlink escape, path traversal, protected files, write to dangerous dirs).

- An undo button for everything Phase 2 can do.

- A telemetry trail that supports "show me every action this week, what was approved, what was denied, what was undone."

- A ToolRuntime seam that makes the Electron migration mechanical, not a rewrite.

What it explicitly does not deliver, and that's correct:

- Terminal access. Deferred to Phase 2.5.

- Autonomous tool use. Architecturally banned this phase.

- Irreversible operations. Banned by reversibility class enforcement.

- Network access from tools. Not designed; not in scope.

If any item in Steps 1–8 slips, terminal work (Phase 2.5) cannot start. The whole point of this design is to make sure the day Jarvis can unlink a file is the day a user pressed an approval button, an audit row exists, and an undo is available. Every shortcut in steps 1–8 is a future incident.

JARVIS Phase 4 — Voice Interface Layer

1. Executive Summary

Phase 4 makes JARVIS feel realtime by adding a push-to-talk voice layer over the existing text pipeline. It treats voice as a transport adapter, not a new authority surface: STT produces text that enters the same router/runtime/consent stack as typed input, and TTS streams the same assistant tokens that already render to the UI. No new permissions, no new tools, no wake word, no always-listening. The hard problems are latency, interruption, and clean cancellation propagation — not novel agent behavior.

Verdict up front: safe and practical, conditional on five safety invariants holding (see §5/§7).

2. Proposed Phase 4 Subsections

4A — Audio I/O Foundation
Device enumeration, mic capture, speaker playback, PTT button (UI + keybind), VU meter, mute state, OS permission handling.

4B — STT Pipeline (Local-First)
faster-whisper integration, streaming partial transcripts, language detection, silence/endpointing, transcript → existing chat input path.

4C — TTS Pipeline (Streaming)
Sentence-chunked synthesis, audio queue, playback worker, barge-in cancellation hook. Local engine (Piper or similar) primary; cloud TTS as opt-in upgrade.

4D — Streaming Orchestration
Token stream → sentence chunker → TTS queue → audio out. Concurrency model: producer (LLM stream), chunker, synthesizer pool, player. Backpressure and ordering guarantees.

4E — Interrupt & Barge-In
PTT-press-during-playback semantics, cancellation token propagation to LLM, runtime tool calls, TTS queue, and audio buffer. "Half-spoken" turn handling in transcripts.

4F — Voice ↔ Runtime Integration
Approval prompts surfaced as voice + visual; spoken approval requires explicit on-screen confirm (voice cannot be the sole approver in v1). Tool output remains text-rendered; only assistant prose is spoken.

4G — Cloud Routing & Cost Controls
Optional OpenAI Realtime / cloud STT fallback when local quality is insufficient. Per-session minute caps, monthly budget, hard-stop on overrun, telemetry.

4H — Voice Telemetry & Privacy
Audio retention policy (default: discard raw audio post-transcription), transcript storage same as text, consent toggles per provider, mic-active indicator.

3. Recommended Implementation Order

Linear dependency chain — do not parallelize across subsections:

- 4A (foundation; nothing audio works without it)

- 4B (input half; validate end-to-end text path still works when source is voice)

- 4C (output half; non-streaming first, just to prove playback)

- 4D (streaming + sentence chunking; this is where it starts to feel real)

- 4E (barge-in; depends on full streaming loop existing)

- 4F (runtime integration; only after voice loop is stable, so approval UX isn't a moving target)

- 4G (cloud routing; defer until local baseline is honest)

- 4H (telemetry/privacy polish; runs alongside 4G but ships before voice is enabled by default)

Each subsection ships with: an off-switch, an eval row in the existing harness, and audit-log coverage.

4. Voice/Runtime Interaction Model

[Mic] → 4B STT → transcript

│

▼

existing chat input

│

▼

router → safety → memory → LLM (existing pipeline, unchanged)

│

▼

token stream ───┬──► UI render (unchanged)

│

└──► 4D sentence chunker → 4C TTS → [Speaker]

Tool call needed? ─► existing approval UI (text + voice prompt)

│

└─► requires on-screen click; voice "yes" is NOT sufficient in v1

Key properties:

- Voice is a peripheral, not a privileged channel.

- The router, safety classifier, consent gates, and personal_context boundary are unchanged and unaware that input came from a mic.

- Tool execution path is identical to typed mode. No "voice mode" bypass of approval.

- TTS speaks assistant prose only. Tool output, file contents, code blocks, and personal_context-tagged text are not spoken unless a per-content-class toggle is explicitly enabled (default off).

Latency Budget (target, push-to-talk release → first audible word)

| Stage | Target | Notes |
| --- | --- | --- |
| Audio capture finalize | 50 ms | endpoint already detected |
| STT (local, faster-whisper small) | 300–600 ms | streaming partials reduce perceived wait |
| Router + safety | <50 ms | already deterministic regex |
| LLM TTFT | 400–900 ms | provider-dependent, dominant cost |
| First sentence chunk | +100–250 ms | accumulates ~6–12 tokens |
| TTS first audio | 150–400 ms | local Piper faster; cloud higher tail |
| Total p50 | ~1.2–2.0 s | acceptable for conversational feel |
| Total p95 | <3.5 s | hard ceiling; degrade to text-only above |

Cloud Realtime API (4G) collapses STT+LLM+TTS into one socket and can hit p50 <800 ms, traded against privacy and cost.

Streaming Architecture

- STT: produce partial transcripts every ~300 ms for UI display; commit only on endpoint. Final transcript is the input to the LLM, not partials (avoids speculative dispatch complexity in v1).

- LLM → TTS: sentence-boundary chunker with min-chars threshold (e.g. ≥20 chars OR terminal punctuation) to avoid tiny choppy clips. Queue depth capped; producer blocks if synthesizer falls behind (backpressure, not buffering forever).

- Ordering: monotonic chunk IDs; player drops out-of-order chunks rather than reordering, to keep code simple.

Interrupt Handling

PTT press while assistant is speaking → single cancellation event fans out:

- Stop audio playback immediately (drop queued PCM).

- Cancel TTS synthesizer tasks.

- Cancel LLM stream (reuse existing AbortController path).

- Cancel any in-flight tool call only if not yet started; if already executing, let it complete (runtime preserves its own cancellation semantics — voice does not gain new kill authority).

- Persist partial turn to session DB with interrupted: true and the truncated transcript.

- Re-arm mic for new user turn.

Concurrency model: single "active turn" supervisor task per session. Only one turn alive at a time. Barge-in is a state transition on that supervisor, not a race.

5. Safety Architecture

Five invariants Phase 4 must preserve. Each gets a runtime assertion + eval test:

I1 — Voice is input-equivalent. Voice transcripts pass through the same router, safety classifier, consent gates, and personal_context boundary as typed input. No code path injects voice text past these checks.

I2 — Voice cannot approve. Tool approval requires an on-screen click. Spoken "yes" is logged but never executes a pending approval in v1. (Re-evaluate in a later phase with explicit user opt-in and a voice-auth scheme.)

I3 — TTS content filter. Assistant prose only. Tool outputs, file reads, personal_context content, and consent-tagged text are not synthesized unless user explicitly enables the matching category. Filter is enforced at the chunker, not the player.

I4 — Mic state is observable. Mic-active indicator (visual + optional sound cue) whenever audio is being captured. Cannot be suppressed by the assistant. PTT release stops capture deterministically.

I5 — No autonomy gain. Voice does not enable wake words, scheduled speech, unsolicited output, or any new tool. The runtime's approval gating, read-only constraint, workspace bound, and shell:false are unchanged.

Privacy model:

- Local-first default: faster-whisper + Piper. No audio leaves the machine unless user enables cloud per-provider.

- Raw audio: discarded after transcription unless user opts into debug retention (time-boxed, per-session).

- Transcripts: stored in existing session DB under existing consent rules. Marked with source:"voice" for audit.

- Cloud routing: opt-in per provider; consent UI shows what leaves the machine, retention policy of that provider, and an estimated cost-per-minute.

- Mic-active LED parity: visual indicator must match actual capture state — single source of truth, not best-effort.

6. Failure Modes

| Failure | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| STT mistranscription invokes wrong tool | Med | High | Tools still require approval; show transcript before approval prompt fires |
| Barge-in races: user speaks while tool executing | High | Med | Tool completes; new turn queues; never two active turns |
| TTS reads sensitive content aloud (e.g. file content surfaced by assistant) | Med | High | I3 content filter at chunker; default-deny categories |
| Mic stays hot after PTT release (driver bug) | Low | High | OS-level capture handle released on PTT-up; watchdog timer; UI shows live VU |
| Cloud Realtime cost runaway | Med | Med | Per-session minute cap, monthly budget, hard stop |
| Local model too slow on user hardware → silent hangs | Med | Med | p95 budget enforced; auto-fallback to text mode with notification |
| Echo/feedback loop (speaker → mic) on laptops | Med | Low | Half-duplex by default in v1: mute mic during TTS playback; PTT to interrupt |
| Wake-on-noise from background TV/conversation | N/A v1 | — | No wake word in v1; PTT only |
| Spoken approval misinterpreted as consent | High if allowed | Critical | I2: spoken approval disabled |
| Transcript leaks personal_context into LLM prompt without consent | Low | Critical | Voice transcripts treated as user-typed text; existing gate applies unchanged |
| Multi-session voice (two windows both listening) | Low | Med | Global PTT lock: only one session captures at a time |
| OS denies mic permission silently | Med | Low | Probe at startup; clear error; do not auto-retry |

7. What Must Remain Disabled Initially

- No wake word. No always-listening. PTT only.

- No voice-only approval. Click required for any tool approval.

- No voice-initiated tool creation, runtime config changes, or settings mutations.

- No TTS of: tool output, file content, code blocks, personal_context-tagged text, audit log content, error stack traces. (Categories user-toggleable; all default off.)

- No streaming partial STT into the LLM (use final transcript only in v1; speculative dispatch is a v4.x optimization).

- No multi-speaker / diarization. Single user assumed.

- No emotion/sentiment in TTS. Plain neutral voice.

- No unsolicited speech. Assistant speaks only in response to a user turn.

- No background voice activity detection when PTT is not held.

- No cloud Realtime by default. Opt-in with cost-disclosure dialog.

- No mobile/remote voice. Local machine only.

- No voice control of runtime cancellation of in-flight tools (UI button remains the kill switch).

8. Final Verdict

Phase 4 as scoped is safe and practical to build.

The design treats voice as a peripheral over the existing text pipeline, which is the only honest way to add a realtime modality without re-litigating Phase 3's consent and runtime safety work. The five invariants in §5 are the load-bearing pieces; if any of them slip — especially I2 (voice cannot approve) and I3 (TTS content filter) — Phase 4 becomes a backdoor around the boundaries Phase 3 spent four sub-phases establishing.

Three watch items for implementation:

- Half-duplex first. Don't try full-duplex echo cancellation in v1; mute mic during TTS. Cheap, robust, and the UX cost is small with PTT.

- Local-first must be honestly evaluated. Ship 4B with a WER eval on the user's own voice before claiming local is "good enough"; otherwise 4G quietly becomes the default and the privacy model erodes.

- Barge-in is the hardest correctness problem. Single active-turn supervisor, cancellation as a state transition, and an eval suite that scripts press/release/interrupt sequences. Most voice-assistant bugs live here.

If those three are respected, Phase 4 lands as a thin, well-bounded layer — and JARVIS gets the realtime feel without trading away the safety posture built in Phases 1–3.