Effort: medium Token intensity: medium Audit scope: no audit — net-new plan for an unfrozen phase. Phases 1–7 referenced only as frozen substrate.

JARVIS Phase 8 — Daily Self-Audit & Scheduled Autonomy

1. Executive Summary

Phase 8 is the first phase to introduce time-triggered execution into JARVIS. It does so under a deliberately narrow charter: the only things JARVIS may do on a schedule are read-only self-audit, summarization, and suggestion generation. No tool calls with side effects, no device actions, no project mutations, no memory writes, no cloud calls unless that specific capability was already opt-in in a prior phase.

Three deliverables:

- Self-Audit Engine — bounded, read-only pass over existing audit DB (approvals, tool calls, costs, failures, vision replay, project ledger, environment events) producing a structured daily report.

- Scheduled Routine Runtime — a single in-process scheduler with a typed routine registry, hard execution caps, and a kill-switch. Routines are suggestion producers, not actuators.

- Comparison / Calibration Mode — diffs today's audit against a rolling baseline to surface drift, regressions, and miscalibrated confidence; outputs are advisory.

Autonomy boundary: a routine may observe, summarize, and propose; it may never execute an action that would otherwise require approval. Suggestions land in an inbox the user must explicitly act on.

2. Subsections

| ID | Subsection | Scope |
| --- | --- | --- |
| 8A | Routine Registry & Capability Model | Typed routines, trust class, scheduling policy, kill-switch |
| 8B | Scheduler Runtime | Tick source, concurrency cap, idempotency, cancellation, backoff |
| 8C | Self-Audit Engine | Read-only collectors over Phase 1–7 audit surfaces |
| 8D | Cost & Usage Report | Aggregation from existing telemetry; no new collection surface |
| 8E | Project Progress Summarizer | Deterministic over Phase 5 ledger; no LLM extraction by default |
| 8F | Next-Action Suggestion Engine | Bounded suggestion set, ranked, advisory only |
| 8G | Comparison / Calibration Mode | Rolling baseline, drift surface, confidence calibration |
| 8H | Suggestion Inbox & Approval Bridge | Suggestions → existing approval lifecycle (no new authority surface) |
| 8I | Privacy, Telemetry & Audit | Metadata-only routine telemetry; reuse Phase 5/7 redactor |
| 8J | Closeout Verification | Disabled-feature guards, kill-switch tests, no-side-effect proofs |

3. Recommended Implementation Order

8A.1  Routine type + registry schema (no execution yet)

8A.2  Routine trust class + scheduling policy table

8B.1  Scheduler tick source (monotonic, single-process, foreground-only)

8B.2  Concurrency cap (default 1), per-routine timeout, cancellation token

8B.3  Kill-switch (global disable, persisted, reasserted on every tick)

8B.4  Idempotency keys + dedupe window

8C.1  Read-only collectors: approvals, tool_calls, failures

8C.2  Read-only collectors: vision replay, environment events, project ledger

8C.3  Self-audit report schema + redaction pass

8D.1  Cost/usage aggregator over existing telemetry

8E.1  Project progress summarizer (deterministic; ledger diffs only)

8F.1  Suggestion engine: rule-based ranker, bounded set (≤ N per day)

8G.1  Rolling baseline store (metadata only)

8G.2  Drift + calibration diff

8H.1  Suggestion inbox surface

8H.2  Approval bridge: suggestion → existing Phase 3 approval flow

8I.1  Routine telemetry redaction extension

8I.2  Audit DB additions: routine_runs, suggestions, baselines

8J.1  Disabled-feature closeout guards

8J.2  No-side-effect proof tests (routines cannot reach mutating tools)

8J.3  Kill-switch + voice-cannot-schedule tests

8J.4  Final verdict gate

4. Daily Self-Audit Model

Input surfaces (all read-only, all pre-existing):

| Surface | Source phase | Collector output |
| --- | --- | --- |
| Approvals ledger | Phase 3 | counts by decision, denied-reason histogram |
| Tool call audit | Phase 1.5/3 | success/failure class counts, latency bands, top failures |
| Cost telemetry | Phase 1.5+ | per-provider spend, budget headroom |
| Vision replay | Phase 7 | per-capability conf bands, fallback denials, degraded counts |
| Environment events | Phase 6 | device action attempts, denials, presence transitions |
| Project ledger diffs | Phase 5 | new/changed/archived projects, indexing outcomes |
| Router decisions | Phase 1.5 | model selection counts, fallback counts |
| Safety classifier | Phase 1.5 | flag counts by class |

Self-audit report schema (metadata-only):

SelfAuditReport {

report_id, window: { start, end },

approvals: { total, approved, denied, top_deny_reasons[] },

tools: { calls, failures, top_failure_classes[], p95_latency_ms },

cost: { by_provider[], total_est, budget_remaining },

vision: { by_capability[], fallback_used, degraded },

environment: { device_attempts, denials, presence_summary },

projects: { added, changed, archived, indexing_failures },

router: { model_mix, fallbacks },

safety: { flags_by_class[] },

redaction_status, generated_by_routine_id

}

Rules:

- Read-only: collectors must use read-only DB handles (enforced).

- Deterministic: no LLM extraction in v1; pure aggregation.

- Redacted: reuse Phase 5/7 redactor; never embed raw text, raw frames, secrets, or PII.

- Bounded: hard row caps per collector; truncation logged.

- No new data collection — only aggregates what prior phases already record.

5. Scheduled Routine Model

Routine type:

Routine {

id, version, capability, trust_class,

schedule: { kind: "daily" | "interval" | "manual",

local_time?, interval_ms?, jitter_ms },

inputs: read_only_surfaces[],

outputs: "report" | "suggestion" | "baseline_update",

side_effects: "none",        // hard-enforced

max_runtime_ms, max_rows,

requires_user_present: boolean,

enabled_by_default: boolean  // false for all v1 routines

}

Trust classes:

| Class | Allowed outputs | May call tools | May write memory | May trigger approval flow |
| --- | --- | --- | --- | --- |
| observe | report | No | No | No |
| summarize | report | No | No | No |
| suggest | suggestion (inbox) | No | No | Indirect, user-initiated |
| calibrate | baseline_update (metadata) | No | No | No |
| actuate (reserved) | — | — | — | Forbidden in Phase 8 |

Scheduling policy:

- Single tick source, single process, foreground-only in v1.

- Default concurrency cap: 1 routine at a time.

- Default schedule: manual; daily allowed only for the self-audit routine.

- All routines require user_present by default (no "runs while user sleeps").

- Jitter capped to keep schedules stable for audit.

- Kill-switch checked at every tick; if set, scheduler no-ops and logs.

- Missed ticks are not caught up; one missed window = one missed run, logged.

Routines shipped in v1 (all disabled-by-default except where noted):

| Routine | Class | Schedule | Default |
| --- | --- | --- | --- |
| daily_self_audit | observe | daily (manual trigger allowed) | Enabled after user opts in |
| cost_report | summarize | daily | Disabled |
| project_progress | summarize | daily | Disabled |
| next_action_suggest | suggest | daily | Disabled |
| calibration_diff | calibrate | daily | Disabled |
| mistake_review | observe | daily | Disabled |

6. Comparison / Calibration Mode

Baseline store (metadata only):

Baseline {

baseline_id, window_kind: "7d" | "30d",

metrics: { approvals, tools, cost, vision, env, projects, router, safety },

updated_at, sample_size

}

Diff output:

- Per-metric delta vs baseline (absolute + relative).

- Drift flags when delta exceeds configurable band.

- Confidence calibration: for capabilities with confidence (vision, router), compare predicted-confidence band vs realized outcome class; emit miscalibration flags.

Rules:

- Baselines update only via the calibrate routine, never inline during a self-audit.

- Baseline updates are metadata-only and reversible (keep last N baselines).

- Drift flags are advisory — they never alter routing, approvals, or thresholds automatically. Threshold changes still require user action through existing config paths.

7. Approval & Governance Boundaries

| Action | Routine may do it? |
| --- | --- |
| Read existing audit/telemetry tables | Yes (read-only handle) |
| Aggregate, summarize, redact | Yes |
| Write a suggestion to the inbox | Yes (inbox only) |
| Update a baseline metadata row | Yes (calibrate only) |
| Call any tool registered in the tool registry | No |
| Trigger an approval prompt | No (user opens suggestion → approval flow runs as normal) |
| Mutate project memory / ledger | No |
| Mutate environment/device state | No |
| Enable/disable other routines | No |
| Modify thresholds, budgets, policies | No |
| Write to the memory bridge | No |
| Reach the network | No in v1 |

Suggestions enter the existing Phase 3 approval lifecycle only when the user explicitly acts on them. Phase 8 introduces no new authority surface.

8. Voice / Runtime / Environment Boundaries

- Voice may request a routine report or open the suggestion inbox (read-only). Voice cannot: enable a routine, change its schedule, approve a suggestion, run a routine as a different user, bypass user_present, or set the kill-switch off.

- Runtime / tool registry is unchanged. No new tool tags. Routines do not appear in the tool registry; they are a separate, non-tool execution surface with a hard "no side effects" contract.

- Environment / smart-room layer is read-only from Phase 8's perspective. Routines may read Phase 6 event metadata; they may not enqueue device actions.

- Vision layer is read-only from Phase 8's perspective. Routines may read Failure Replay metadata; they may not trigger capture.

- Project layer is read-only. project.write_memory stays disabled.

9. Privacy & Telemetry Model

Allowed (metadata-only): routine_id, routine_version, run_id, started_at, ended_at, duration_ms, rows_read_bin, truncated, kill_switch_state, output_kind, output_size_bin, error_class?, redaction_status.

Forbidden: raw report bodies in telemetry, raw suggestion text, raw aggregated user content, PII, secrets, project file contents, vision frames/hashes beyond what Phase 7 already permits, voice transcripts, environment device payloads.

Reuse and extend the Phase 5/7 redactor; do not fork.

Storage:

- routine_runs (metadata)

- suggestions (redacted body, status: new/seen/dismissed/acted)

- baselines (metadata)

- All local-first; no remote sink.

10. Failure Modes

| Failure | Behavior |
| --- | --- |
| Collector exceeds row cap | Truncate, set truncated=true, continue, log |
| Routine exceeds max_runtime_ms | Cancel via token, mark error_class=timeout, no partial outputs persisted |
| Read-only handle violated | Hard fail, routine disabled until manual re-enable |
| Kill-switch set mid-run | Cancel current run, no output persisted, log |
| Missed schedule window | Skip; do not catch up; log missed=true |
| Baseline corruption / schema drift | Fall back to last good baseline; emit drift flag = unavailable |
| Suggestion engine produces > cap items | Rank, keep top N, drop rest with dropped_count |
| User-present check fails | No run; log skipped_user_absent |
| Redactor unavailable | Refuse to persist any output (fail closed) |
| Clock skew / non-monotonic tick | Skip tick, log; never double-run |

System fails closed under uncertainty.

11. Disabled Features (Must Stay OFF in v1)

- Any actuate-class routine

- Routines calling registered tools

- Routines writing to project memory / memory bridge

- Routines triggering device or environment actions

- Routines initiating cloud calls (vision, LLM, network)

- Background execution while user is absent (default)

- Catch-up runs for missed schedules

- Voice-initiated routine enable/disable/schedule changes

- Auto-tuning of thresholds, budgets, or policies based on calibration output

- Auto-approval of suggestions

- Routine-to-routine chaining / pipelines

- Multi-process or multi-host scheduling

- Remote / network-triggered routines

- LLM-based extraction inside self-audit collectors

- Routine modification of other routines (no self-rewrite, no meta-routines)

- Persistence of raw report bodies in telemetry

- Public/remote schedule control surface

Closeout guard tests must pin each of these to disabled.

12. Testing / Audit Strategy

Test bar: maintain ≥ Phase 7 (≈1212 tests, zero P0/P1/P2 at closeout). Phase 8 should add ≥ 70 tests.

Required tests:

- Routine registry rejects routines declaring side_effects != "none".

- Read-only DB handle: write attempt from any collector fails hard.

- Scheduler concurrency cap honored under burst.

- Kill-switch: set → next tick no-ops; mid-run → cancellation observed, no outputs persisted.

- Missed window: no catch-up; missed=true logged.

- user_present=true enforcement: absent user → skipped run.

- Suggestion inbox: items never auto-actioned; status transitions only via user input.

- Approval bridge: suggestion → approval flow uses existing Phase 3 path, no new authority surface.

- Voice: cannot enable/disable/schedule routines; can only read.

- Routine telemetry: no raw report bodies, no PII, no secrets, redactor invoked.

- Calibration: baseline update only via calibrate routine; no inline updates from observe/summarize.

- Drift flags advisory only: changing a flag does not change router/approval/threshold behavior.

- Cost report aggregates only existing telemetry; no new collection surface introduced.

- Project progress summarizer is deterministic; no LLM call path reachable.

- Vision/environment/project read-only invariants hold from Phase 8 side.

- Disabled-feature closeout guard for every item in §11.

13. Final Verdict

Phase 8 is safe and practical, provided:

- Phase 7 remains frozen and the closeout test suite stays green.

- Every routine in v1 ships with side_effects: "none" and is verified by the registry guard.

- The scheduler runs single-process, foreground-only, with concurrency cap 1 and a persistent kill-switch.

- Only daily_self_audit is enabled by default after explicit user opt-in; all other routines stay disabled.

- Suggestions are inbox-only; the existing Phase 3 approval flow is the sole path from suggestion to action.

- Calibration is advisory; no automatic threshold/budget/policy changes.

- Telemetry redactor is extended, not forked, from Phase 5/7.

- Closeout guard tests pin every item in §11 to disabled.

Target closeout verdict: PASS WITH NOTES, matching the Phase 5/6/7 bar. Phase 8 is the controlled on-ramp to scheduled assistance; it is explicitly not the beginning of autonomous execution.