Effort: medium Token intensity: medium Audit scope: no audit — net-new UI/observability architecture for an unfrozen phase. Frozen phases referenced only as substrate.

JARVIS Phase 9 — Observability & Command Center UI

1. Executive Summary

Phase 9 makes JARVIS visible without making it more powerful. Every surface introduced here is a read-only projection of audit data already produced by Phases 1–8. No new authority surface, no new execution path, no new tool tag, no new approval route.

Three deliverables:

- Three-Screen Command Center — Rest (orb showpiece), Working (live cockpit), Audit (forensic/replay). One app shell, three modes, one read-only data layer.

- Read-Only Observability API — a metadata-only projection of audit DB + telemetry feeding all three screens via a single typed query surface. UI cannot reach mutating endpoints.

- Replay & Graph Viewer — non-executable visualization of execution traces, failure-replay records, governance boundaries, and runtime dependencies, sourced from existing redacted metadata.

The orb is the showpiece. The audit screen is the proof of governance. The working screen is the daily driver. Together they make JARVIS feel like a genius-grade system because of its governance, not in spite of it.

2. Subsections

| ID | Subsection | Scope |
| --- | --- | --- |
| 9A | App Shell & Screen Model | Three-screen mode machine: Rest / Working / Audit; transitions; idle policy |
| 9B | Read-Only Observability API | Typed query surface; metadata-only; no mutation endpoints |
| 9C | Rest Screen — Central Orb | Showpiece visual; state-reactive; zero authority |
| 9D | Working Screen — Live Telemetry Cockpit | Real-time panels for routing, tools, costs, vision, env, projects, routines |
| 9E | Audit Screen — Replay & Forensics | Trace timeline, failure replay, governance boundary, dependency graph |
| 9F | Replay Trace Model | Record schema, redaction, non-executability guarantees |
| 9G | Governance Boundary Visualizer | Renders allowed/denied edges between subsystems; pure visualization |
| 9H | Runtime Dependency Visualizer | Static + observed call graph between modules; metadata-only |
| 9I | Demo / Portfolio Mode | Synthetic/redacted dataset switch; recruiter-facing presentation layer |
| 9J | Developer Observability Console | Metadata-only debug surface; never exposes secrets/raw payloads |
| 9K | Privacy, Telemetry & Audit | Redaction reuse; no raw OCR/frame/voice/project payloads ever rendered |
| 9L | Closeout Verification | Disabled-feature guards; no-mutation proofs; demo-mode safety tests |

3. Recommended Implementation Order

9A.1  App shell + three-mode state machine (Rest/Working/Audit) + idle/wake policy

9B.1  Read-only observability API contract (typed queries, metadata-only)

9B.2  Read-only DB handle enforcement; UI process cannot reach mutating tools

9B.3  Redaction adapter (reuse Phase 5/7/8 redactor)

9C.1  Rest screen scaffold + central orb visual primitive

9C.2  Orb state binding to system pulse (heartbeat, load band, last-event class)

9C.3  Idle/wake transitions; no audio capture; no camera activation

9D.1  Working cockpit layout + panel registry

9D.2  Panels: router, tool calls, costs, safety flags

9D.3  Panels: vision (Phase 7 metadata), environment (Phase 6 metadata), projects (Phase 5)

9D.4  Panels: routines & suggestions (Phase 8 inbox, read-only)

9D.5  Live stream adapter (poll or local pub/sub; no remote sink)

9E.1  Audit timeline (run/session-scoped, redacted)

9E.2  Replay trace viewer (non-executable)

9F.1  Replay trace schema unification (vision + tools + routines + approvals)

9G.1  Governance boundary visualizer (static policy graph + observed-edge overlay)

9H.1  Runtime dependency visualizer (module graph + observed-call overlay)

9I.1  Demo mode: synthetic dataset + presentation layer

9I.2  Recruiter-facing summary view (read-only, redacted, no internals)

9J.1  Developer console (metadata-only; behind dev flag)

9K.1  Redaction enforcement tests across every panel/viewer

9L.1  No-mutation proof tests (UI → API surface contains zero mutating endpoints)

9L.2  Disabled-feature closeout guards

9L.3  Final verdict gate

4. Telemetry Cockpit Model

Panel registry (each panel = typed read-only query):

| Panel | Source phase | Metadata shown |
| --- | --- | --- |
| Router | 1.5 | model mix, fallbacks, p95 latency band |
| Tool Calls | 1.5/3 | counts by status, top failure classes, latency bands |
| Approvals | 3 | pending / approved / denied counts, top deny reasons |
| Costs | 1.5+ | per-provider spend (bin), budget remaining |
| Safety | 1.5 | flag counts by class |
| Vision | 7 | per-capability confidence bands, fallback denials, degraded |
| Environment | 6 | device attempts, denials, presence summary |
| Projects | 5 | ledger diffs, indexing outcomes |
| Routines | 8 | last run status, next scheduled, kill-switch state |
| Suggestions Inbox | 8 | unread counts; opens read-only detail |

Rules:

- Every panel reads through the §9B API; no direct DB access from UI.

- Update cadence: panel-declared, default 2s; never faster than producer write rate.

- All numeric fields are binned where Phase 5/7/8 telemetry already bins them.

- No panel may render raw text, raw frames, raw voice, or project bodies.

- Suggestions panel surfaces the inbox read-only — actioning still routes through the existing Phase 3 approval flow, not through a Phase 9 endpoint.

5. Replay Trace Model

Unified trace record (metadata-only):

TraceRecord {

trace_id, session_id?, ts_start, ts_end,

origin: "tool_call" | "routine_run" | "vision_event" | "approval_flow" | "router_decision",

nodes: TraceNode[],     // ordered

edges: TraceEdge[],     // node → node, with gate decisions

redaction_status, replay_safe: true

}

TraceNode {

node_id, kind, label,

metadata: { provider_id?, confidence_band?, latency_ms?, cost_est?, error_class? },

gate?: { kind: "approval"|"fallback"|"safety"|"budget", decision }

}

TraceEdge { from, to, gate_decision?, dropped_reason? }

Non-executability guarantees:

- Trace records carry no executable payload (no tool args, no prompts, no raw inputs).

- Viewer has no "run this trace" affordance; the action surface does not exist in code.

- Replay viewer can only render; it cannot enqueue a routine, retry a tool, or re-call a provider.

- All trace ingestion runs through the redactor; replay_safe=true is a hard gate before render.

6. Governance Boundary Visualizer

Renders the policy graph of JARVIS: which subsystems may talk to which, under what gate.

Node set: Voice, Router, Safety, Tool Registry, Approvals, Vision, Environment, Projects, Memory Bridge, Routines, Cloud Providers, Local Providers, Telemetry, Audit DB.

Edge model:

BoundaryEdge {

from, to,

policy: "allowed" | "gated" | "forbidden",

gate?: "approval" | "consent" | "budget" | "user_present" | "kill_switch",

observed_count_bin?  // overlayed from telemetry

}

Rules:

- Static policy is the source of truth; observed counts are an overlay.

- Forbidden edges that show observed traffic = red incident flag (should be impossible by construction; flag is a tripwire).

- Visualizer is read-only; clicking an edge opens its policy doc + recent gated decisions (metadata only).

7. Runtime Dependency Visualizer

Module-level graph: which code module imports/calls which, with an observed-call overlay from telemetry.

Two layers:

- Static: parsed import graph (build-time artifact, no runtime introspection of source).

- Observed: aggregated call counts (bin) per edge from existing audit/telemetry.

Rules:

- No live code introspection at render time.

- No source code shown in UI — module names + doc strings only.

- Useful for: explaining "what runs when X happens," debugging unexpected coupling, portfolio narrative.

- Not a runtime controller — the graph is for humans, never for execution.

8. Demo / Portfolio Mode

Two screens carry the portfolio weight: Rest (orb) and Audit (replay).

Rest screen — central orb:

- Single visual primitive: a layered, slowly-pulsing orb at screen center.

- State bindings (all read-only, all bin/aggregated):

  - Heartbeat ring — system tick / liveness.

  - Inner glow — current load band (idle / light / active / busy).

  - Outer halo — last-event class (routine completed, approval pending, vision degraded, error).

  - Color band — governance posture (all-green / gated-active / kill-switch-on).

- No audio capture, no camera activation, no input handling beyond "wake to Working."

- Idle: orb is the screensaver. Wake on user input only (no wake-word in v1).

Working screen — cockpit (§4).

Audit screen — replay + boundary + dependency viewers (§5–§7), timeline-scrubbable.

Demo Mode toggle:

- Switches data source to a synthetic redacted dataset baked at build time.

- All panels show realistic-but-fake data; no real user data leaves the device or appears on screen.

- Recruiter-facing Presentation Layer = curated subset of Audit + Rest:

  - one-screen narrative: orb + a 60-second auto-scrubbing replay + a single boundary graph.

  - no developer console, no raw metadata tables.

- Demo Mode is visibly indicated (badge) and cannot be confused with live mode.

9. Privacy & Telemetry Model

Allowed in UI (metadata-only, already-redacted): binned counts, latency bands, confidence bands, cost bins, status classes, error classes, gate decisions, hashes, redacted IDs, timestamps, schedule metadata, routine IDs, capability IDs.

Forbidden anywhere in UI:

- Raw tool arguments, raw prompts, raw model outputs

- Raw OCR text, raw screenshots, raw camera frames or thumbnails

- Raw voice transcripts or audio

- Project file bodies, document contents

- Memory bridge contents (disabled anyway)

- Secrets, API keys, tokens, on-screen credentials

- Exact PII (names, addresses, identifiers) — only redacted IDs

- Suggestion bodies beyond the redacted summary already produced in Phase 8

Enforcement:

- The §9B API is the only data path to the UI. It runs every payload through the Phase 5/7/8 redactor before serialization. Forks are forbidden — extend, don't fork.

- A render-time guard rejects any field not on the typed allowlist; violations fail closed (panel shows "withheld").

- No network egress from the UI process by default; remote dashboards are §10-forbidden in v1.

10. Disabled Features (Must Stay OFF in v1)

- Remote/networked dashboard access

- Public internet exposure of any UI route

- "Run this trace" / "Retry this tool" / "Re-run this routine" affordances

- UI-initiated approval bypass or auto-approve

- UI-initiated routine enable/disable/schedule changes (read-only inbox + existing approval flow only)

- UI-initiated cloud fallback toggles (must go through existing settings path, not Phase 9)

- Wake-word / voice activation of any screen transition

- Camera-driven UI (no presence-triggered wake in v1)

- Raw payload rendering (frames, OCR, voice, project bodies, prompts, outputs)

- Live code introspection / source code rendering in dependency viewer

- Editing telemetry, baselines, or audit DB from UI

- Exporting unredacted data

- Multi-user / shared-session UI

- Browser-extension or third-party embed surfaces

- Auto-screenshot of the cockpit for "reports"

- Graph-driven execution from any viewer

- Demo Mode that can write to real audit DB

- Developer Console in non-dev builds

Closeout guard tests must pin each of these to disabled.

11. Testing / Audit Strategy

Test bar: maintain ≥ Phase 8 (≈1379 tests, zero P0/P1/P2 at closeout). Phase 9 should add ≥ 90 tests, weighted toward redaction and no-mutation proofs.

Required tests:

- No-mutation proof: the §9B API surface enumerates zero mutating endpoints; static check + runtime probe both pass.

- Read-only handle: UI process holds a read-only DB handle; write attempt fails hard.

- Redactor coverage: every panel/viewer payload passes through redactor; raw-field smoke tests fail loudly when forbidden fields appear.

- Replay non-executability: trace records contain no executable payload; viewer exposes no run/retry affordance (source + DOM checks).

- Boundary visualizer tripwire: synthetic "forbidden edge with observed traffic" flips a red incident flag.

- Dependency graph: built from static import graph + binned observed counts only; no source code reachable.

- Demo Mode isolation: Demo Mode reads only the synthetic dataset; cannot reach live audit DB; badge always visible.

- Recruiter view: strict allowlist of fields; developer console unreachable.

- Idle/wake policy: Rest → Working transitions only via user input; no wake-word, no camera trigger.

- Suggestions inbox: read-only render; actioning re-enters existing Phase 3/8 flow, not a Phase 9 endpoint.

- Telemetry update rate: panels never poll faster than producer write rate; backoff under load.

- Disabled-feature closeout guard for every item in §10.

12. Final Verdict

Phase 9 is safe and high-leverage, provided:

- The §9B Read-Only Observability API is the sole data path to the UI, and its endpoint set contains zero mutating routes verified by static + runtime tests.

- Three-screen model is implemented as a pure mode machine; Rest cannot capture audio/video; Working/Audit cannot trigger execution.

- The orb is bound only to binned/redacted system state; no raw signals reach it.

- Replay, boundary, and dependency viewers are render-only; no "run/retry/execute" affordance exists anywhere in the codebase.

- Demo Mode is fully isolated from live audit data and visibly indicated.

- Redactor is extended (not forked) from Phases 5/7/8; forbidden-field guard fails closed.

- Closeout guard tests pin every item in §10 to disabled.

Target closeout verdict: PASS WITH NOTES, matching the Phase 5–8 bar. Phase 9 is the surface that makes JARVIS look like the system it already is — a governed, inspectable, replayable assistant — without granting it a single new capability.