0. Source-of-truth note

The prompt names a "JARVIS UI Polish Plan" as document #1. That standalone artifact does not exist in the repo yet. EXPANSION_ERA_REFRESH.md:130-138 explicitly says so and instructs adding it before UI implementation begins. Until that artifact lands, the authoritative substitute is the "Future UI Polish Roadmap" section of DESIGN.md:218-228, reinforced by the minimum sequence in EXPANSION_ERA_V2.md:85-95 and EXPANSION_ERA_REFRESH.md:141-149. All planning below treats those three sections as the unified Plan and flags the missing-artifact risk in §4.

1. Current UI audit

Routes that exist today

- / → app/page.tsx — the legacy chatbot composition. 1,486 lines, single client component, ~20 panels stacked under a max-w-3xl chat column.

- /rest, /working, /audit (+ audit/architecture-graph, audit/governance-boundaries, audit/red-team-sandbox, audit/telemetry-cockpit) — cockpit-shaped surfaces. DESIGN.md already says these are "much closer to the desired design language" DESIGN.md:192.

- Layout: app/layout.tsx — minimal, no font import, no token boot.

- Global CSS: app/globals.css — Tailwind v4 @theme inline block with hardcoded Arial, Helvetica, sans-serif at lines 11 and 25, light-mode #ffffff/#171717 defaults, dark mode flipped via prefers-color-scheme. No JARVIS design tokens present.

Chatbot tells, concretely

Grep found only two files in app/ carrying the bubble-soup pattern: globals.css (Arial × 2) and page.tsx (13 hits for bg-blue-600 / bg-gray-900 / max-w-3xl / rounded-xl). The bubble code:

- app/page.tsx:1248 — <main className="min-h-screen bg-black text-white flex flex-col items-center justify-between p-6">

- app/page.tsx:1257-1262 — bg-blue-600 ml-12 user bubble, bg-gray-900 mr-12 assistant bubble — the exact anti-pattern called out in DESIGN.md:187.

- app/page.tsx:1455 — placeholder="Message JARVIS...", the "ordinary chat placeholder" called out in DESIGN.md:181.

- app/page.tsx:1437-1449 — provider <select> dropdown next to the input — the "provider selector" anti-pattern in DESIGN.md:187.

- 16 panels (ApprovalCard, RuntimeCommandPanel, VoiceControlPanel, MemoryInspectorPanel, ProjectContinuityPanel, ConsentManifestPanel, PreferenceLedgerPanel, GoalContinuityPanel, TimelineIndexPanel, ReflectionPromptPanel, KeeperInterfacePanel, MemoryWeightingPreviewPanel, ConversationCuratorPanel, HumanReviewQueuePanel, MemoryCandidateReviewPanel, RollbackStatusPanel) are rendered as a vertical stack below the chat thread — exactly the "card soup" in DESIGN.md:189-191.

Typography

- App-wide font is Arial through --font-sans in app/globals.css:11 and the body rule at app/globals.css:25.

- No next/font loader is wired in app/layout.tsx.

- No type-scale tokens (display / headline / title / body / label). DESIGN.md §3 defines the target scale but nothing in the code references it.

Design tokens

- DESIGN.md frontmatter (lines 4-62) declares the canonical JARVIS palette, type, radii, spacing, and three component tokens. None of these are exposed in CSS variables or Tailwind theme. Tailwind's @theme inline only exposes background, foreground, font-sans, font-mono.

- No tokens.css, no tailwind.config.* overrides (Tailwind 4 is config-less and reads @theme), no lib/design/tokens.ts.

- 16 of 17 panel components contain at least one hardcoded bg-blue-600 / bg-gray-900 / bg-gray-950 reference — semantic governance colors (emerald-local, amber-review, rose-blocked, cyan-signal, sky-focus) are nowhere in code.

What is already aligned (must not regress)

- The cockpit pages /rest, /working, /audit and their sub-surfaces (telemetry-cockpit, governance-boundaries, architecture-graph, red-team-sandbox, verification-agent).

- Phase 21 contracts and approval lifecycle — UI.1-UI.4 are forbidden to touch any of this per EXPANSION_ERA_V2.md:147-160.

2. Gap analysis vs the UI Polish Plan

| Plan item (DESIGN.md §"Future UI Polish Roadmap" + EE_V2 UI.1-UI.4) | Repo state today | Gap |
| --- | --- | --- |
| Repo-owned design tokens (color, type, spacing, radius, focus, elevation, density, motion) | Tailwind @theme inline exposes 4 vars only; DESIGN.md tokens live in frontmatter | Full gap. No tokens.css, no semantic Tailwind v4 theme keys, no --jarvis-* variables. |
| Typography pass replacing Arial with deliberate product face + stable rem scale | Arial hardcoded in 2 places; no next/font; no scale tokens | Full gap. |
| Replace legacy max-w-3xl chat panels with HUD-pane family | 16 components still in chat-stack composition under / | Partial gap. /rest, /working, /audit already pane-shaped. / is not. |
| Kill generic chatbot composition on the main route | Blue/gray bubbles + provider dropdown + "Message JARVIS..." input on / | Full gap. This is UI.4. |
| UI Polish Plan as authoritative external doc in repo | Does not exist | Foundational gap. Blocks UI.1 acceptance per EE_REFRESH §9. |

3. Implementation plan for UI.1 → UI.4

Constraints applied to every slice: no Three.js, no new fonts shipped before UI.3, no governance/approval-lifecycle edits, no new authority surfaces, no run/retry/execute affordances, no Phase 22+ work, no MacBook-dependent work, single-PR-per-slice with npm test + npx tsc --noEmit + npm run lint + git diff --check green before commit.

UI.1 — UI Program Bootstrap

Goal: establish the program's documentation spine and a "design-foundation" decision so the next three slices have a single place to anchor.

Scope (do):

- Add the authoritative artifact at docs/architecture/UI_POLISH_PLAN.md, lifted from the DESIGN.md roadmap + EE_V2 §"UI Polish Program Placement" + EE_REFRESH §9. It must include: program goal, non-negotiable rules (copied from this prompt), slice list UI.1-UI.8, per-slice acceptance criteria, governance guardrails, and a closeout checklist template.

- Add docs/architecture/UI_POLISH_PLAN_AUDIT.md — the audit in §1 above, as the frozen baseline.

- Decide and record (in UI_POLISH_PLAN.md §"Tooling decision") whether interface-design / Impeccable runs again in this program. Default decision: do not re-run Impeccable; DESIGN.md is already its output. Note this so a future agent doesn't redo it.

- Add an empty stub src/lib/design-tokens/ with a README.md only, declaring "tokens are added in UI.2; do not import from here yet." This pre-reserves the import path so UI.2's diff is cleaner.

- Add a short "UI Polish" badge/section to the project status block in README.md:38.

Scope (do not):

- No CSS changes.

- No component edits.

- No font additions.

- No removal of the / chatbot surface (that is UI.4).

- No new routes.

Acceptance:

- docs/architecture/UI_POLISH_PLAN.md exists and is linked from README.

- src/lib/design-tokens/README.md exists.

- npm test, npx tsc --noEmit, npm run lint, git diff --check all green.

Files expected to change/add (UI.1):

- docs/architecture/UI_POLISH_PLAN.md (new)

- docs/architecture/UI_POLISH_PLAN_AUDIT.md (new)

- src/lib/design-tokens/README.md (new)

- README.md (small edit, link to plan)

Effort: S (≈0.5 day). Pure docs + one stub.

UI.2 — Design Tokens

Goal: make DESIGN.md's frontmatter executable in code via CSS variables and Tailwind v4 @theme.

Scope (do):

- Create src/lib/design-tokens/tokens.css containing every token in DESIGN.md frontmatter as CSS custom properties, namespaced --jarvis-color-*, --jarvis-radius-*, --jarvis-space-*, --jarvis-font-*, --jarvis-shadow-*, plus a placeholder --jarvis-motion-* group (durations + easings) with values noted as "frozen until UI.5". Include semantic aliases: --jarvis-color-signal, --jarvis-color-focus, --jarvis-color-local, --jarvis-color-review, --jarvis-color-blocked.

- Create src/lib/design-tokens/index.ts — a typed object export of the same tokens so React/utility code can reference them. Generated by hand, not at runtime; commit both files so they stay in sync.

- Wire the tokens through Tailwind v4 by extending @theme inline in app/globals.css to expose --color-signal, --color-focus, --color-local, --color-review, --color-blocked, --color-void, --color-panel, --color-panel-soft, --color-ink, --color-border-subtle, plus radius and spacing scales. Keep the existing --color-background, --color-foreground, --font-sans, --font-mono keys so nothing breaks.

- Import tokens.css once from app/layout.tsx (alongside ./globals.css).

- Add tests/design-tokens.test.ts (vitest) that asserts the tokens object matches DESIGN.md's parsed YAML frontmatter — prevents drift.

Scope (do not):

- Do not refactor existing components to use the new tokens. That happens in later slices.

- Do not delete any existing Tailwind class. Existing bg-blue-600 etc keep working; we are adding the layer.

- Do not change the typography font yet — UI.3 owns that.

Acceptance:

- bg-signal, text-ink, bg-panel etc compile via Tailwind v4 in a throwaway dev probe.

- Token drift test passes.

- All existing tests still pass; visual surfaces are unchanged.

Files expected to change/add (UI.2):

- src/lib/design-tokens/tokens.css (new)

- src/lib/design-tokens/index.ts (new)

- tests/design-tokens.test.ts (new)

- app/globals.css (extended @theme inline block)

- app/layout.tsx (one import line)

- src/lib/design-tokens/README.md (updated to reflect implementation)

Effort: S–M (≈1 day).

UI.3 — Typography Upgrade

Goal: retire Arial as the product face and install a stable rem-based scale.

Scope (do):

- Pick the product face. DESIGN.md does not name one. Recommended default: Inter Variable for body/title + JetBrains Mono Variable for the existing --font-mono slot. Both are loaded via next/font/google so no CDN, no FOUT, no runtime fetch. Record the choice in UI_POLISH_PLAN.md.

- Wire next/font in app/layout.tsx: instantiate Inter and JetBrains_Mono with display: "swap", expose them as CSS variables on the <html> element via className.

- Update --font-sans and --font-mono in app/globals.css to read from the new font CSS variables.

- Replace the inline font-family: Arial, Helvetica, sans-serif on body (app/globals.css:25) with font-family: var(--font-sans).

- Add type-scale CSS variables to tokens.css: --jarvis-text-display, --jarvis-text-headline, --jarvis-text-title, --jarvis-text-body, --jarvis-text-label (sizes/weights/line-height/tracking from DESIGN.md §3). Expose matching Tailwind v4 --text-* tokens via @theme inline.

- Add tests/typography-tokens.test.ts that asserts each scale token resolves to the values in DESIGN.md §3.

Scope (do not):

- Do not retypeset every component. Only the global stack and tokens change. Components inherit naturally for font-family; size overrides per component are out of scope for UI.3 and migrate during the cockpit slice (UI.8).

- Do not change uppercase-label usage patterns — that is part of the "Label Budget Rule" cleanup, deferred.

- Do not add a display/hero font.

Acceptance:

- DevTools shows Inter Variable (or chosen face) on <body>.

- No remaining Arial literal in app/ or src/components/.

- Tests + tsc + lint green.

Files expected to change/add (UI.3):

- app/layout.tsx (font loader wiring)

- app/globals.css (replace Arial, extend @theme with type scale)

- src/lib/design-tokens/tokens.css (add type-scale vars)

- src/lib/design-tokens/index.ts (typed export updated)

- tests/typography-tokens.test.ts (new)

- package.json — only if next/font requires no extra dep; it does not, so this file should remain untouched.

Effort: S–M (≈1 day).

UI.4 — Kill Chatbot UI

Goal: stop / from looking like ChatGPT-with-extra-panels, without removing functionality, capability surfaces, or governance affordances.

Scope (do):

- Convert the / route into a read-only orb-led status surface that lists the cockpit surfaces and recent governance state. No chat, no provider dropdown, no Send button. The existing chat workflow either (a) moves to a new /converse route as a transitional home, or (b) is hidden behind a dedicated /working panel. Recommendation: option (a) — preserves all existing tests and keeps sendMessage / approval flow intact at a new path; we are killing the presentation, not the function.

- Replace bg-blue-600 / bg-gray-900 bubble classes in the converted layout with HUD-pane composition (bg-panel, border-border-subtle, rounded-sm). Use the orb component from src/components/orb as the system-presence anchor.

- Remove the provider <select> from the new / surface. Provider routing is a backend/router concern (per README.md:68) and was never meant to be a top-level UI control.

- Replace placeholder="Message JARVIS..." with a non-chat command lane (or remove the input from / entirely if the workflow lives on /converse). No new authority surfaces — the command lane reuses the existing /converse POST path.

- Delete the dead applyVoiceDraftToInput / voiceDraftPayloadToChatInputState paths from / only if they are unused after the move — otherwise keep them on /converse.

- Update app/page.test.ts to cover the new orb-led surface; move the existing chat assertions to a new app/converse/page.test.ts. Net test count must not decrease.

- Add tests/no-chatbot-tells.test.ts — a static grep test that fails CI if bg-blue-600, Message JARVIS, or "AI slop tells" reintroduce themselves on /.

Scope (do not):

- Do not delete any panel component in src/components/ — they continue to be used by /rest, /working, /audit, and the relocated /converse.

- Do not change approval lifecycle, SSE handling, or /api/chat behaviour.

- Do not redesign the orb. Use what exists.

- Do not add new routes beyond at most one (/converse).

- Do not add motion, theme engine, or accessibility passes — those are UI.5+, blocked by the stop rule.

Acceptance:

- / no longer matches any of: bg-blue-600, bg-gray-900 (in chat-bubble context), Message JARVIS, provider <select>.

- All capability flows (approval submission, voice draft, runtime commands, consent, memory, goals, timeline, curator, review queue) remain reachable from either / (as panes) or /converse.

- 5,013 tests pass; new tests added; no test deleted.

- tsc + lint + diff-check green.

Files expected to change/add (UI.4):

- app/page.tsx (major rewrite — orb-led status surface)

- app/converse/page.tsx (new — receives the existing chat composition)

- app/converse/page.test.ts (new — relocated chat tests)

- app/page.test.ts (rewritten for the new surface)

- tests/no-chatbot-tells.test.ts (new static guard)

- src/components/orb/* (read-only consumer, no rewrite)

- docs/architecture/UI_POLISH_PLAN.md (mark UI.4 closeout)

Effort: M–L (≈2–3 days, single dev). The large file count is misleading — most of app/page.tsx's 1,486 lines is data-fetching effect glue that moves wholesale to /converse with rename only.

4. Risks

| # | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R1 | Missing UI Polish Plan artifact — the prompt names it as a mandatory doc, but it does not exist. Building UI.2-UI.4 against an unwritten plan is risky. | High | UI.1's first deliverable creates the artifact from DESIGN.md + EE_V2 + EE_REFRESH; everything else blocks on that landing first. |
| R2 | Tailwind v4 @theme inline is the only config surface — schema mistakes break the whole stylesheet silently | Med | Add the token drift test in UI.2; do dev-server visual smoke before committing. |
| R3 | next/font adds a build-time dependency on Google Fonts download; offline builds may fail | Low–Med | next/font/google caches at build time; for fully offline, switch to next/font/local later. Document the trade-off in UI.3 §"Tooling decision". |
| R4 | Moving the chat surface to /converse may break external links/bookmarks | Low | The app has no public deployment. Internal only. Document in UI.4 closeout. |
| R5 | The current / chat composition contains 14 useEffect data loaders. A naive move could double-fetch from /converse and / simultaneously | Med | Hoist shared loaders into a server component or a shared hook during UI.4. Out-of-scope cleanup; mark explicitly and TODO with no code beyond the move. |
| R6 | Hidden assumption that every panel "belongs on /" — some flows (e.g. RuntimeCommandPanel) may be expected at app root for muscle memory | Med | UI.4 plan keeps panels reachable from /; only the chat bubble stream moves. |
| R7 | Static "no-chatbot-tells" test could false-positive on legitimate semantic blue elsewhere | Low | Scope the regex to app/page.tsx and app/converse/ only. |
| R8 | Decision drift — UI.5+ slices may want different fonts than UI.3 picks | Low | Record the typography decision in UI.1's UI_POLISH_PLAN.md so it's explicit and reversible. |

5. Files expected to change (UI.1-UI.4 combined)

New:

- docs/architecture/UI_POLISH_PLAN.md

- docs/architecture/UI_POLISH_PLAN_AUDIT.md

- src/lib/design-tokens/README.md

- src/lib/design-tokens/tokens.css

- src/lib/design-tokens/index.ts

- tests/design-tokens.test.ts

- tests/typography-tokens.test.ts

- tests/no-chatbot-tells.test.ts

- app/converse/page.tsx

- app/converse/page.test.ts

Edited:

- README.md (one link added)

- app/layout.tsx (font wiring + token import)

- app/globals.css (token expansion, Arial removal)

- app/page.tsx (rewritten to orb-led status surface)

- app/page.test.ts (rewritten)

Untouched (forbidden to edit in UI.1-UI.4):

- Any file under src/lib/approval-runtime/, src/lib/router/, src/lib/voice-streaming/, src/lib/tools/, src/lib/memory/, src/lib/governance/, src/lib/architecture-graph/, src/lib/runtime-commands/, src/lib/google-*, src/lib/agent-suite/, src/lib/morning-brief/, src/lib/job-scout/, src/lib/social-extraction/, src/lib/council/, src/lib/verification-agent/.

- All Phase 21*/Phase 20* contract files.

- next.config.ts, tsconfig.json, package.json (UI.3 may bump nothing — next/font is built in).

6. Suggested execution order

- UI.1 — land first, alone, in one PR. Everything downstream depends on the Plan artifact existing.

- UI.2 — second PR. No visible UI change, all infrastructure. Lowest blast radius.

- UI.3 — third PR. Visible change (font) but isolated to globals + layout. Single-screen visual smoke on /rest, /working, /audit, /.

- UI.4 — fourth and largest PR. Depends on UI.2 (tokens) and UI.3 (fonts) so the new / surface is built against the new system, not the legacy palette.

Stop here for review before considering UI.5 (Motion), UI.6 (Orb State Machine), UI.7 (Theme Engine), UI.8 (Cockpit Layout), UI.9 (Accessibility), UI.10 (Pipeline Viz).

7. Estimated effort

| Slice | Effort | Calendar (solo dev) |
| --- | --- | --- |
| UI.1 | S | 0.5 day |
| UI.2 | S–M | 1 day |
| UI.3 | S–M | 1 day |
| UI.4 | M–L | 2–3 days |
| Total UI.1-UI.4 |  | ~4.5–5.5 days |

8. Recommended first Codex prompt (UI.1 only)

You are implementing UI.1 of the JARVIS UI Polish Program.

Source-of-truth docs (read first, do not modify):

- DESIGN.md (frontmatter + §"Future UI Polish Roadmap")

- PRODUCT.md

- docs/architecture/EXPANSION_ERA_V2.md (§"UI Polish Program Placement")

- docs/architecture/EXPANSION_ERA_REFRESH.md (§9 "UI Polish Readiness Decision")

- README.md

- CLAUDE_UI_POLISH_PROGRAM_PROMPT.md

- docs/architecture/UI_POLISH_PLAN_AUDIT.md (the frozen audit baseline already in this PR's

parent context — if missing, create it from the audit findings in the program prompt)

Scope (do exactly this, nothing else):

1. Create docs/architecture/UI_POLISH_PLAN.md with these sections:

- Program goal (lifted from CLAUDE_UI_POLISH_PROGRAM_PROMPT.md "UI PROGRAM GOAL")

- Non-negotiable rules (lifted verbatim)

- Slice list UI.1 through UI.8 (use the sequence in EXPANSION_ERA_V2.md lines 85-95)

- Per-slice acceptance criteria (one paragraph each, UI.1-UI.4 detailed, UI.5+ stub)

- Governance guardrails (no Phase 22, no governance/approval edits, no new authority

surfaces, no run/retry/execute affordances, no chatbot UX)

- Closeout checklist template (tests, tsc, lint, diff-check, visual smoke, doc updated)

- Tooling decision: do NOT re-run Impeccable. DESIGN.md is its frozen output.

2. Create docs/architecture/UI_POLISH_PLAN_AUDIT.md containing the current-UI audit:

the chatbot tells on app/page.tsx, the Arial usage in app/globals.css, the absence of

design tokens, and the existing alignment of /rest, /working, /audit. Mark it

"frozen baseline — do not edit; future audits supersede this file."

3. Create src/lib/design-tokens/README.md stating:

"Design tokens are introduced in UI.2. Do not import from this directory yet."

4. Add a single link to docs/architecture/UI_POLISH_PLAN.md from the README.md

"Phase Status" section. One line; do not restructure README.

Hard constraints:

- Do not touch any .ts, .tsx, or .css file beyond what is listed.

- Do not install dependencies.

- Do not run dev server.

- Do not redesign anything.

- Single agent. No subagents.

Acceptance:

- `npm test`, `npx tsc --noEmit`, `npm run lint`, `git diff --check` all pass.

- The four new files exist with the content described.

- README has exactly one new link.

Final response format:

1. Files created

2. Files edited

3. Commands run and their results

4. Suggested commit message

Planning complete. No code changed. The four-slice plan, risks, file list, and the UI.1 Codex prompt above are the deliverable; nothing past UI.4 is touched per the stop rule. The stray CLAUDE_UI_POLISH_PROGRAM_PROMPT.md I created earlier is still on disk at the repo root — say the word and I'll delete it.