# JARVIS Expansion Era Architecture & Delivery Plan

Status: Architectural design, pre-implementation Author: Claude (senior systems architect role) Date: 01 June 2026 Companion docs: Architecture v3.1, Operationalization Plan (Phases 10–20), Phase 1–9 Handoff Report, Expansion Era Claude Context Prompt Scope: Priority 0 immediate slices, Phase 21 (pre-MacBook), Phases 22–26 (post-MacBook), and expansion backlog Owner: Prince Anozie

## 1. Executive Position

Phase 1–20 closed on May 31, 2026 with 4,297 tests across 487 files. JARVIS is a governed local-first AI Room OS with a Command Center, voice runtime, vision runtime, model router, approval lifecycle, fortress dashboards (architecture graph, telemetry cockpit, governance visualizer, red-team sandbox), and a CAI integration that is governed-and-ready but blocked-by-design.

v3.1 specified the architecture. The Operationalization Plan delivered it through Phase 20. This document defines what comes next: the Expansion Era.

The Expansion Era turns capability scaffolds into real integrations. Real installs. Real APIs. Real workflows. Real user-visible value. The frozen contracts from Phases 1–20 are substrate. Nothing reopens. Every expansion plugs into existing slots — model registry, plugin architecture, approval lifecycle, suggestion inbox, adapter contract, observability projections — without reopening the contracts themselves.

The era is split by hardware. Pre-MacBook expansion runs on the ROG Strix today: registry migration, Obsidian real integration, MCP service adapters, autonomous agents, council mode, knowledge compounding, Pydantic AI learning surface, security portfolio projects. Post-MacBook expansion (M4 Air arriving June–July 2026) unlocks the voice overhaul, video vision, real local T2 inference, sensing hardware, mobile JARVIS via Tauri iOS, and the gated opening of Real CAI Execution.

The era has one hard external deadline: DeepSeek V3/R1 retire July 24, 2026. Migration to V4 Flash + V4 Pro is Priority 0 and precedes every other expansion slice.

| Standing Position | The Expansion Era is the execution era. Foundation slices that ship only contracts, queries, and closeout audits no longer close a feature. A feature is closed when contracts exist, safety exists, real integration exists where required, a visible surface exists if UI-facing, tests pass, and the closeout proves the full feature — not just the foundation. |
| --- | --- |

## 2. Era Boundary Definition

### 2.1 What is closed and frozen

- Phases 1–20 substrate (every contract in ARCHITECTURE_OPERATIONALIZATION.md)

- The approval lifecycle as the single path to side effects

- All governance invariants from Section 12 of the Operationalization Plan

- Adapter conformance discipline (fake passes conformance → real adapter must pass the same suite)

- Fake-first for any new device class

- The disabled-feature matrix snapshot from Phase 20

### 2.2 What is open in the Expansion Era

- New capability surfaces: verification agent, MCP service adapters, autonomous agents, LLM council, knowledge compounding layer

- New input inlets: Telegram bot, mobile JARVIS

- New output channels: approval-gated writes to Obsidian, approval-gated drafts in Gmail/Calendar

- New model providers: DeepSeek V4 Flash, V4 Pro, future Gemini/local qwen2.5:7b

- New observability data sources: Graphify-generated dependency graph as feed to Phase 19A

- Formal voice authority tiers (T0–T3) replacing the blanket “voice is not an authority surface” position

- Hardware integrations introduced one class at a time: real Hue (already partially landed), RuView sensing, real camera

- New runtime profile: mobile JARVIS via Tauri iOS in three modes (Tailscale, cloud fallback, offline)

### 2.3 What is not on the table

- Reopening any frozen Phase 1–20 contract

- Bypassing the approval lifecycle for any new capability

- Cloud always-on for any new surface

- Background capture of any modality

- Public or remote dashboards

- Voice-only approval of any T2 or T3 action

- Auto-approval of any action class

- Self-modifying routines or self-elevating trust classes

- Multi-user / multi-tenant operation

- Whole-home automation (one room first stays in force)

## 3. Expansion Era Architectural Principles

These are additive to the principles in v3.1 and the Operationalization Plan.

| Principle | Meaning |
| --- | --- |
| Real over scaffold | A phase closes only when a visible, executing artifact exists. Contracts-only deliverables are foundation slices, not closed phases. |
| Pre-MacBook discipline | Anything Mac-native is deferred and marked. The ROG Strix era keeps shipping real capability without waiting on hardware. |
| Plugin-first for adapters | New service adapters (MCP, Telegram, Job Scout sources) land via the Phase 5 plugin architecture. The core orchestrator stays stable. |
| Suggestion-first for agents | Every autonomous agent emits suggestions into the inbox. None execute. The approval lifecycle is the only path from suggestion to action. |
| Confidence as first-class metadata | Every T2/T3 model answer carries confidence + caveat fields. Visible in the cockpit. Logged in telemetry. |
| One-device-at-a-time hardware introduction | Same gate as Phase 16: fake conformance → read-only → dry-run → approved. No exceptions for “small” hardware. |
| Voice authority by tier, not by category | The T0–T3 amendment replaces “voice can’t approve anything” with “voice authority maps to risk.” |
| Cost as a router input | Verification agent, council mode, video analysis all carry explicit per-call cost estimates the router can refuse before the call is made. |
| Knowledge compounding over raw retrieval | Naive RAG is the floor, not the ceiling. The Knowledge Compounding Layer is the upgrade path. |
| Graphify is a data source, not governance truth | External graph generators feed the architecture viewer. They never replace JARVIS’s own projection or safety model. |
| Multi-agent through specialists + reviewers | Future agent expansion follows coordinator → specialists → reviewer pattern. Never one giant agent. |
| CAI execution stays blocked until its phase opens | The CAI integration is governed and ready. Execution requires an explicit Real CAI Execution phase opening. The current state is correct. |

## 4. Hardware Reality (Updated)

Honest assessment of the two hardware profiles the Expansion Era runs on.

### 4.1 Pre-MacBook — ROG Strix Windows (current)

| Resource | Reality |
| --- | --- |
| CPU | Intel i5 |
| GPU | RTX 1650 Ti, 4GB VRAM |
| RAM | 16GB |
| OS | Windows |
| Local model ceiling | T1 (llama3.2:3b). T2 local inference spills VRAM to CPU at ~10s latency — not viable for interactive routes. |
| Cloud routing | DeepSeek V4 Flash / Pro and Claude/GPT are the practical T2–T4 path. |
| Voice | Functional but limited by CPU STT/TTS. Push-to-talk only. |
| Vision | Screenshot OCR works. No real camera. Mock camera only. |
| Sensors | Mock only. |
| iOS build | Not viable (requires Xcode → Mac). |

Conclusion: Pre-MacBook expansion is software, cloud APIs, MCP adapters, agents, council mode, knowledge compounding, learning projects. It is not the place for local T2 inference, real-time voice overhaul, or mobile builds.

### 4.2 Post-MacBook — MacBook M4 Air 16GB (arriving June–July 2026)

| Resource | Reality |
| --- | --- |
| CPU/GPU | Apple Silicon M4 with unified memory |
| RAM | 16GB (unified) |
| Acceleration | Metal, MLX for Apple-native models |
| Local model ceiling | T2 (qwen2.5:7b ~2–4s). T1 effectively instant. |
| Voice latency | 1–3s end-to-end with Chatterbox/Kokoro running locally |
| Vision | Real camera viable; video vision pipeline practical |
| Mobile | Tauri iOS build viable via Xcode |
| Sensors | RuView ESP32-S3 sensor network connectable |

Conclusion: Post-MacBook expansion is voice overhaul, video vision, local T2 inference, RuView sensing, mobile JARVIS, Real CAI Execution. These phases are designed for that hardware profile from the start.

## 5. Voice Authority Amendment (Formal)

This amendment is approved conceptually and supersedes the blanket “voice is not an authority surface” position from Phase 14. Implementation lands in Phase 22 alongside the voice overhaul. The model defined here is authoritative for all future voice work.

### 5.1 Tier definitions

| Tier | Authority | Examples | Gate |
| --- | --- | --- | --- |
| T0 | No approval required | Read state, query notes, ask questions, check status, summarise vault content into chat | None — voice executes directly through read-only paths |
| T1 | Voice-authorisable with standing consent | Lights on/off, dim, scene change, create local note, set timer, append to today’s note | Standing consent in config/voice/standing-consent.yaml, auditable, revocable |
| T2 | Voice initiates, UI confirms | GitHub push, package install, send message/email, external write, draft and send Telegram message | Voice produces a proposal; UI click finalises |
| T3 | Manual only | Delete, financial actions, credentials, governance changes, trust class elevation, destructive ops | Voice cannot initiate at all |

### 5.2 Wake word

- openWakeWord ONNX, fully local, zero cloud

- Wake phrase: "Hey Jarvis you up"

- No audio buffered, recorded, or stored until wake fires

- Mic indicator visible in standby state (dim) and active state (bright)

- Wake fires push-to-talk mode for a configurable duration (default 30s)

### 5.3 Conversation mode

- File: core/voice/conversation-state.ts

- State machine: Sleep → Wake → Conversation → (Idle | Active) → Sleep

- VAD via faster-whisper for inactivity detection

- Idle timeout 2–5 minutes (configurable)

- Explicit sleep commands end session: "Jarvis sleep", "Goodnight Jarvis"

- T0–T3 enforcement applies inside conversation mode at every utterance

### 5.4 Standing consent

- Stored in config/voice/standing-consent.yaml

- Auditable: every T1 voice action logs the consent_record_id

- Revocable: removing the entry immediately disables T1 voice authority for that capability

- JARVIS cannot self-expand consent. Only the user editing the file can add entries.

- Voice itself cannot grant or modify standing consent — that is a T3 action.

### 5.5 What the amendment does not change

- T2/T3 still require UI or manual finalisation. Voice initiation ≠ voice approval.

- No always-listening. Wake word is local-only standby.

- No cloud STT in standby. Cloud STT remains opt-in for transcription only, never for wake detection.

- The approval lifecycle remains the single path for any T1/T2 action that mutates state outside the user’s immediate context.

- Identity gating from RuView (Phase 25) layers on top of tier policy. Unknown identity locks T1+ regardless of standing consent.

## 6. Model Registry Evolution

### 6.1 Final form (post-migration)

# config/models/registry.yaml — Expansion Era target

models:
  - id: local-fast
    provider: ollama
    model_name: llama3.2:3b
    tier: T1
    capabilities: [classification, extraction, paraphrase, intent]
    cost_per_1k_tokens: 0.0
    avg_latency_ms: 600
    context_window: 8192
    privacy: local
    enabled: true

  - id: deepseek-fast
    provider: deepseek
    model_name: deepseek-v4-flash
    tier: T2
    capabilities: [reasoning, conversation, voice-reply, verification, draft]
    cost_per_1k_tokens: 0.00014    # verify current pricing
    avg_latency_ms: 1200
    context_window: 128000
    privacy: cloud
    enabled: false

  - id: deepseek-pro
    provider: deepseek
    model_name: deepseek-v4-pro
    tier: T3
    capabilities: [deep-reasoning, code-review, planning, council-member]
    cost_per_1k_tokens: 0.000435   # verify current pricing
    avg_latency_ms: 2400
    context_window: 128000
    privacy: cloud
    enabled: false

  - id: cloud-frontier
    provider: anthropic
    model_name: claude-opus-4-7
    tier: T4
    capabilities: [architecture, complex-debug, council-chairman]
    cost_per_1k_tokens: 0.015
    avg_latency_ms: 3200
    context_window: 200000
    privacy: cloud
    enabled: false

  - id: local-smart
    provider: ollama
    model_name: qwen2.5:7b
    tier: T2
    capabilities: [reasoning, summarisation, code-explain]
    cost_per_1k_tokens: 0.0
    avg_latency_ms: 3000           # M4 estimate; recalibrate
    context_window: 32768
    privacy: local
    enabled: false                  # enabled post-MacBook + calibration pass

  - id: embedding-local
    provider: ollama
    model_name: nomic-embed-text
    tier: T0
    capabilities: [embedding]
    cost_per_1k_tokens: 0.0
    avg_latency_ms: 80
    context_window: 8192
    privacy: local
    enabled: true

### 6.2 Migration constraints

- Hard deadline: July 24, 2026 for V3/R1 retirement

- DeepSeek V4 preserves OpenAI ChatCompletions and Anthropic API compatibility — no provider abstraction changes required

- Sign up at platform.deepseek.com before any promo expiry to lock in 5M free tokens and promotional input pricing

- Cost telemetry must record new model IDs verbatim with no lossy mapping

- All cloud providers remain enabled: false by default; opt-in via env flag + budget cap configured

- Provider abstraction in src/models/providers/deepseek.ts must not hardcode old model names anywhere — if it does, that is a Phase 13 contract violation requiring its own slice before the migration closes

### 6.3 Tier promotion policy

| Tier | Default routing | Promotion rule |
| --- | --- | --- |
| T1 | Always local (llama3.2:3b) | Never promoted; if it fails locally, escalates to T2 |
| T2 | Default V4 Flash; on MacBook post-Phase 24, calibration may route specific task classes to local qwen2.5:7b | Class-by-class via the Phase 4.5 calibration suite — never global |
| T3 | V4 Pro | Promotes to T4 only when V4 Pro fails the calibration bar for the class |
| T4 | Reserved (Claude Sonnet/Opus or GPT-5.5) | Used only on T3 failure for the class; never default |

The Phase 4.5 quality-bar discipline applies in the Expansion Era unchanged. Cost is the optimisation; quality is the constraint.

## 7. Expansion Phase Roadmap (Priority 0 → Phase 26)

Each block follows the structure of the Operationalization Plan: Purpose, Implemented, Disabled, Dependencies, Acceptance, Closeout verdict.

### Priority 0 — Immediate (this week, pre-Phase 21)

Purpose: Clear the urgent and the low-risk-high-value items that unblock everything downstream. None of these change the architecture; they activate it.

#### P0.1 — DeepSeek V4 Registry Migration

- Implemented:

  - config/models/registry.yaml updated to V4 Flash (T2) and V4 Pro (T3) with verified pricing

  - Provider abstraction tested with new model names

  - Cost telemetry verified to write new model_id values correctly

  - Both providers remain enabled: false by default

- Disabled: Auto-enable of cloud providers; pricing hardcoding

- Dependencies: None (touches frozen Phase 13 contracts only through the registry)

- Acceptance: Full test suite ≥ 4,297 still passes; no remaining reference to deepseek-chat or deepseek-reasoner in repo

- Closeout verdict target: safe — configuration change inside frozen contracts

#### P0.2 — Obsidian Real Integration

- Implemented:

  - OBSIDIAN_VAULT_PATH set in .env

  - ollama pull nomic-embed-text completed; embeddings working locally

  - Pull-only indexer wired against the real vault path

  - sqlite-vec vector store populated with first full index run

  - Memory retriever verified to return real notes by ID and content snippet (metadata only in telemetry)

- Disabled: Background file watching; silent writes; cloud embeddings; raw vault body in telemetry

- Dependencies: Phase 13 model runtime; Phase 11 store

- Acceptance: Query into Command Center returns relevant note metadata from the real vault; redaction tests pass with vault content injected

- Closeout verdict target: safe — pull-only, approval-gated for writes

#### P0.3 — GrapeRoot Dev Tool

- Implemented:

  - pip install graperoot

  - dgc . and dg . aliases or scripts added to dev docs

  - Documented in docs/dev-setup.md for Claude Code and Codex sessions

- Disabled: Nothing (dev tool only; not part of runtime)

- Dependencies: None

- Acceptance: Both commands run from repo root and emit usable context output

- Closeout verdict target: safe — dev tooling, no runtime impact

#### P0.4 — README Update

- Implemented:

  - README reflects Phase 20 completion, 4,297 tests, governed AI Room OS status

  - Expansion Era boundary stated explicitly

  - CAI ready-but-blocked status documented

  - Disabled capabilities matrix linked from README

- Disabled: Marketing language; aspirational claims about features that don’t exist

- Dependencies: None

- Acceptance: Recruiter reading the README in 60 seconds understands what JARVIS is, what works, and what is intentionally not enabled

- Closeout verdict target: safe — documentation

#### P0.5 — LinkedIn Post

- Implemented:

  - Post drafted: Phase 1 → Phase 20 in under three weeks, 4,297 tests, governed local-first AI Room OS, GitHub link

  - Posted while momentum is high

- Disabled: Nothing

- Dependencies: P0.4 README so the linked repo reads well

- Acceptance: Post live

- Closeout verdict target: safe — communication

### Phase 21 — Pre-MacBook Expansion (software/API only)

Purpose: Add the highest-leverage capability surfaces that ship without hardware. Verification agent, MCP adapters, additional inlets, council mode, knowledge compounding, agent suite. Each surface lands as a plugin where possible; the core orchestrator stays stable.

#### Phase 21A — DeepSeek V4 Verification Agent

- Implemented:

  - Verification pass: primary T2/T3 answer routed through V4 Flash with a verifier system prompt

  - Structured output { answer, confidence: high|medium|low, caveat }

  - Command Center renders confidence chip + caveat tooltip on the answer

  - Telemetry records confidence + caveat as metadata (never the raw answer body)

  - Estimated cost ≈ $0.001/query — within budget cap envelope

- Disabled: Automatic truth claim; bypass of confidence display in UI; verifier-driven re-routing without user awareness

- Dependencies: P0.1 (V4 migration); Phase 12 UI; Phase 17 schema for model_calls events

- Acceptance: A T2 answer with deliberately uncertain framing produces confidence: low and the caveat renders; redaction test confirms answer body is not stored

- Closeout verdict target: safe — advisory metadata, no authority elevation

#### Phase 21B — MCP Service Adapters (Gmail, Calendar, Drive)

- Implemented:

  - Plugin under plugins/mcp-google/ per Phase 5 plugin architecture

  - Gmail adapter: read=T0, draft=T1, send=T2

  - Google Calendar adapter: read=T0, create=T1

  - Google Drive adapter: read=T0

  - OAuth flow gated; refresh handled with user-visible expiry warning

  - Telemetry: only metadata (message_id, subject hash, sender domain — never body)

- Disabled: Send without UI confirmation; background sync; raw email body in telemetry; auto-categorisation

- Dependencies: Phase 5 plugin architecture; Phase 18 approval lifecycle

- Acceptance: Read flow surfaces today’s calendar in the cockpit; draft flow produces a draft visible in Gmail with no Send until user clicks; send action enters approval lifecycle

- Closeout verdict target: safe — tiered authority, approval-gated writes

#### Phase 21C — Morning Brief Agent

- Implemented:

  - Scheduler job at 08:00 local (Phase 17 scheduler, suggestion-only)

  - Reads Gmail (T0), Calendar (T0), JARVIS status, Deadline Agent output

  - Produces single digest written to Suggestion Inbox

  - Each item in the digest links to its source; actions on items enter approval lifecycle

- Disabled: Auto-execution of any digest item; voice-only approval of any action surfaced in the digest

- Dependencies: 21B (MCP adapters); Phase 17 scheduler; agent infrastructure

- Acceptance: 08:00 digest appears in inbox; clicking any item routes through approval lifecycle, never directly executes

- Closeout verdict target: safe — suggestion-only, suggestion inbox is the only surface

#### Phase 21D — Telegram Capture Inlet

- Implemented:

  - Telegram bot configured; bot token in env, never in repo

  - Inbound messages routed to JARVIS intent classifier as a third input inlet alongside typed text and voice

  - Standard router pipeline handles the rest; side effects approval-gated as normal

  - Replies posted back to the originating chat

- Disabled: Auto-execution; T2/T3 actions via Telegram without UI confirmation on the desktop; storing message bodies in telemetry beyond session window; group chats (single-user 1:1 only)

- Dependencies: Phase 17 schema for input events; existing router

- Acceptance: Sending a Telegram message produces a router trace identical in shape to a typed message; T1 actions require either standing consent or UI confirmation on desktop

- Closeout verdict target: safe — input transport only, no special authority

#### Phase 21E — Social Media Content Extraction

- Implemented:

  - src/tools/vision_tools/video_analyze.ts extends the Phase 15 vision tool surface

  - yt-dlp wrapper handles Instagram Reels, TikTok, YouTube, Twitter/X, and other yt-dlp-supported platforms

  - ffmpeg extracts adaptive-fps frames

  - Whisper transcribes audio with timestamps

  - Frames + transcript assembled as multimodal input

  - Router sends to T3 (V4 Pro) or T4 depending on complexity

  - User-initiated only; approval-gated

- Disabled: Background URL watching; persistent storage of raw frames or audio; bulk download; non-user-initiated extraction

- Dependencies: Whisper (already installed Phase 14); Phase 15 vision contracts; T3 routing

- Acceptance: User drops a Reels URL; JARVIS produces a structured summary with timestamped events; no raw bytes remain after analysis completes

- Closeout verdict target: safe — user-initiated, approval-gated, ephemeral

#### Phase 21F — LLM Council Mode

- Implemented:

  - Builds on Phase 8 Comparison Mode scaffold

  - Router flag council_mode=true (only for high-complexity queries; gated)

  - Stage 1: council members answer independently (Claude, OpenAI/GPT, Gemini, DeepSeek V4 Pro, local model where viable)

  - Stage 2: each member reviews others’ answers with provider identity hidden

  - Stage 3: Chairman LLM (DeepSeek V4 Pro or Claude) synthesises final response

  - Output to Command Center includes per-member answer, review notes, and chairman synthesis

  - Cost estimate shown before invocation; user confirms before council is dispatched

- Disabled: Council mode for room commands; council mode for approvals; council mode for device actions; council mode auto-trigger; identifying providers during the review stage

- Dependencies: P0.1 V4 migration; existing comparison mode; budget cap

- Acceptance: Council mode produces a synthesised answer with audit trail showing all five member responses, all four reviews per response, and the chairman’s synthesis logic

- Closeout verdict target: safe — opt-in, cost-gated, advisory

#### Phase 21G — Knowledge Compounding Layer / LLM Wiki

- Implemented:

  - Weekly scheduler job reads Obsidian vault, identifies sparse notes on cross-referenced topics

  - Gap detection: notes with many incoming links but thin content; concepts referenced in ≥3 notes without a dedicated page

  - DeepSeek V4 Flash drafts rich entity/concept pages from existing vault context

  - Drafted pages enter Suggestion Inbox as proposals

  - User approval triggers write-back to vault (approval-gated, via the same mechanism as any Obsidian write)

  - Vector store re-indexes updated pages on next pull cycle

- Disabled: Automatic note mutation; cross-vault synthesis; scheduler-driven writes without approval; generating pages from non-vault sources

- Dependencies: P0.2 Obsidian real integration; Phase 17 scheduler; Phase 18 approval lifecycle; V4 Flash

- Acceptance: A topic referenced in three notes but lacking a hub page generates a draft hub page in inbox; approving the draft writes the file and re-indexes; rejecting deletes the draft with no vault impact

- Closeout verdict target: safe — suggestion-only, approval-gated writes, scheduler is foreground

#### Phase 21H — Autonomous Agents Suite

All agents share the same envelope: scheduler-driven, suggestion-only, approval-gated, inbox-only surface. None execute. Plugin architecture (Phase 5) hosts each as a separate plugin.

| Agent | Schedule | Reads | Produces | Approval-gated action |
| --- | --- | --- | --- | --- |
| Life Coach | Weekly (Sunday 18:00) | Obsidian CV checklist | Progress percent per category; 3 focus items for next week | None — pure digest |
| Build Monitor | Daily (18:00) | GitHub commits, test counts | LinkedIn build-log draft when a phase closes | Draft post; user reviews + publishes manually |
| Research Agent | Daily/weekly | Obsidian tags for topics of interest; configured sources | Digest of new posts, papers, repos | None — pure digest |
| CV Maintenance | On commit (event-driven) | GitHub commits flagged with CV-worthy markers | Suggested CV checklist update | Approval-gated vault write |
| Application Tracker | Daily | Submitted applications log | Follow-up suggestions after X days of silence | Approval-gated outreach draft |
| Deadline Agent | Daily | Roadmap dates in Obsidian | Escalating alerts with days-remaining vs progress | None — pure alert |
| Cost Monitor | Weekly (Sunday 09:00) | Telemetry model_calls | Per-model spend breakdown; projected monthly burn vs cap | None — pure report |
| Health Agent | Deferred until Phase 25 | RuView sensor data | Sleep, focus, presence summaries | Deferred |

- Disabled: Auto-execution; cross-agent chaining; self-modifying schedules; agents reading each other’s outputs without going through the suggestion inbox

- Dependencies: Phase 5 plugin architecture; Phase 17 scheduler; Phase 18 approval lifecycle; P0.2 Obsidian integration

- Acceptance: Each of the seven non-Health agents lands a real digest in the inbox at its scheduled time; clicking any actionable item routes through the approval lifecycle

- Closeout verdict target: safe — suggestion-only, foreground scheduler, no cross-agent execution

#### Phase 21I — Job Scout Agent

- Implemented:

  - Daily 08:00 scrape across LinkedIn, Greenhouse, Lever, Ashby, Otta, Workable

  - Filters: remote, cybersecurity + AI, salary range, relevance to Prince’s profile/CV

  - Deduplicated ranked digest in Suggestion Inbox

  - Approval flow for: cover letter draft → user approve → Playwright fills the application form

  - Per-site rate limiting and API-where-available preference

- Disabled: Auto-apply; unsupervised form submission; credential mishandling; storing application bodies in telemetry; scraping sites with terms-of-service that prohibit it

- Dependencies: Phase 21H envelope; Playwright (already in stack from Phase 12)

- Acceptance: Morning digest contains ranked new postings; approving an application produces a filled form preview before submission; submission requires a final UI confirmation

- Closeout verdict target: safe — supervised, approval-gated, terms-respecting

#### Phase 21J — Graphify → Architecture Diagram Overlay

- Implemented:

  - Graphify indexes codebase + SQL schemas + architecture docs

  - JSON graph output consumed by Phase 19A architecture viewer as a data source

  - Phase 19B telemetry overlays runtime call paths on top

  - Diff engine highlights designed-vs-observed discrepancies

  - Forbidden-edge tripwires fire when divergence detected

  - Auto-regenerates on every commit via git hook (local-only)

- Disabled: Graphify replacing JARVIS’s own projection or safety model; Graphify gaining write or execute authority; remote hosting of the generated graph

- Dependencies: Phase 19A architecture viewer; Phase 19B telemetry cockpit

- Acceptance: Generated graph replaces hand-curated dependency list in 19A; introducing a deliberate forbidden edge in code fires the tripwire on next commit

- Closeout verdict target: safe — data source only, governance unchanged

#### Phase 21K — Pipeline Visualization Style Upgrade

- Implemented:

  - Phase 19C governance visualizer reskinned to stage-by-stage pipeline view

  - Stages: Capture → Classify → Route → Human Gate → Execute

  - Dark space theme; human gate glows orange; forbidden edges red

  - Same underlying data; better narrative for demos and recruiters

- Disabled: New authority surfaces (read-only stays read-only); execution affordances on stages

- Dependencies: Phase 19C visualizer

- Acceptance: Visualizer renders the new pipeline view; forbidden-button DOM test still passes

- Closeout verdict target: safe — visual upgrade, no behavioural change

### Phase 21 — Closeout

Phase 21 closes when: P0 items are all closed; 21A–21K each have a visible, executing surface; total test count ≥ 4,500; redaction tests pass on every new surface; approval lifecycle is the only execution path for every new write.

Closeout verdict target: safe — expansion-era capability, frozen governance

### Phase 22 — Voice Overhaul (MacBook)

Purpose: Replace the Phase 14 voice runtime with the Chatterbox / Kokoro / Qwen3-TTS stack and implement the Voice Authority Amendment (Section 5).

Implemented: - Chatterbox Turbo as primary TTS via Chatterbox-TTS-Server (OpenAI-compatible API; drop-in OPENAI_TTS_BASE_URL=http://localhost:8055). MIT license. Emotion control. Voice cloning capability. - Kokoro TTS as speed fallback (82M params, sub-100ms latency, 54 presets) for short responses - Qwen3-TTS via MLX for voice character iteration on Apple Silicon - Router: short responses → Kokoro; long responses → Chatterbox; character iteration → Qwen3-TTS in dev only - openWakeWord ONNX wake word, local-only, wake phrase "Hey Jarvis you up" - Conversation mode state machine in core/voice/conversation-state.ts - VAD via faster-whisper for inactivity detection - T0–T3 enforcement at every utterance inside conversation mode - Standing consent file under config/voice/standing-consent.yaml

Disabled: Cloud TTS by default; cloud wake word (any); always-listening; voice-only approval of T2 or T3 actions; T1 voice without standing consent; persistence of pre-wake audio (zero buffering before wake fires)

Dependencies: MacBook M4 Air; Phase 14 voice contracts; standing consent schema

Acceptance: Wake phrase fires PTT; conversation mode handles multi-turn within timeout; T1 voice action requires standing consent and writes a consent_record_id in audit; T2 voice attempt produces a UI confirmation prompt that cannot be voice-confirmed; T3 voice attempt is refused with a clear message

Closeout verdict target: safe — voice authority by tier, local-only wake, no always-listening

### Phase 23 — Vision + Sensing Realization (MacBook)

Purpose: Ship video vision and real camera integration. Same fake → conformance → read-only → approved pattern as Phase 16.

Implemented: - Video Vision tool (src/tools/vision_tools/video_analyze.ts) - ffmpeg extracts adaptive-fps frames - Whisper transcribes audio with timestamps - Multimodal input assembled and routed to T3 or T4 - User-initiated only; approval-gated; raw frames never persisted - Real camera integration via fake → conformance → real swap - Fake camera adapter passes the full conformance suite first - Real camera enabled via config flag in prod.yaml - User-initiated capture only; mic-style active indicator visible while capture is on - Cloud vision (Claude/GPT vision) registered, disabled by default, opt-in with budget cap and per-call consent

Disabled: Background camera capture; continuous frame sampling; autonomous visual actions; storing raw frames in telemetry; cloud vision auto-elevation

Dependencies: MacBook M4 Air (for camera + viable video processing); Phase 7 vision contracts; Phase 15 mock camera; T3/T4 routing

Acceptance: Video analysis returns a structured summary with timestamped events; camera capture surfaces a frame in the cockpit only when active indicator is on; conformance suite passes against real camera adapter

Closeout verdict target: safe — advisory perception, user-initiated only, ephemeral

### Phase 24 — Local Model Upgrade (MacBook)

Purpose: Promote selected T2 task classes from cloud to local on M4 unified memory. Re-run the calibration suite. Make local-first a real practice, not an aspiration.

Implemented: - ollama pull qwen2.5:7b - Registry entry local-smart enabled - Calibration suite (Phase 4.5) re-run on M4 across every task class - Promotion list: for each class where local quality meets the bar, registry-level routing prefers local-smart over deepseek-fast - Benchmark recorded: ollama run qwen2.5:7b --verbose for latency baseline - Cost dashboard reflects shift in routing mix

Disabled: Promoting classes that fail the calibration bar; promoting all classes globally; disabling cloud fallback for promoted classes (cloud stays available as escalation)

Dependencies: Phase 22 (voice already on MacBook); calibration suite from Phase 4.5; cost dashboard from Phase 19B

Acceptance: At least three task classes route locally on MacBook with quality bar met; cost dashboard shows reduced spend on V4 Flash for those classes; failover to V4 Flash works when local-smart is unavailable

Closeout verdict target: safe — quality-gated local promotion, cloud remains as fallback

### Phase 25 — Sensing + Security (MacBook + Hardware)

Purpose: Ship the RuView WiFi-sensing adapter, the identity confidence layer, and (gated on a separate phase opening) Real CAI Execution. This is the most authority-sensitive phase in the Expansion Era.

#### Phase 25A — RuView Sensing Adapter

- Implemented:

  - 3× ESP32-S3-DevKitC-1 sensor nodes (8MB, ≈£22 total)

  - RuView sensing server on Mac at localhost:3000

  - JARVIS sensor adapter polls presence, motion, breathing_rate_bpm, heart_rate_bpm

  - Trust class: observe_only permanently

  - Enables sleep detection, focus-state inference, presence confidence

  - Health Agent (deferred from Phase 21H) now active, suggestion-only

- Disabled: RuView triggering any side effect without explicit approval; trust class elevation by anything other than user config edit; RuView readings entering telemetry as raw waveforms (derived state only)

#### Phase 25B — Identity & Security Layer

- Implemented:

  - RF fingerprint enrollment for Prince (gait/body signature via RuView)

  - Voice print via Whisper

  - Known-device MAC list maintained as config

  - Identity confidence model with three states:

    - High (RF + voice + MAC) → full T0–T1 voice authority

    - Medium (any two signals) → T0 only until voice confirmation succeeds

    - Unknown → lock T1+, log presence, alert via Telegram

  - Two-person detection → disable voice commands above T0 regardless of identity

- Disabled: Self-elevation of confidence; identity changes without user config edit; storage of raw biometric waveforms; cloud-side identity verification

#### Phase 25C — Real CAI Execution (gated)

- Requires explicit phase opening. Until that phase is opened, CAI stays governed-and-blocked exactly as Phase 19D left it.

- When opened, implemented:

  - CAI framework installed

  - Sandbox boundary enforced at adapter layer

  - Localhost-only target whitelist enforced

  - Per-class approval (e.g., “approve all read-only reconnaissance against localhost for next 30 minutes”)

  - Full audit trail for every CAI action

  - Built on the existing approval lifecycle — no parallel authority path

- Permanently disabled (even when CAI execution is enabled): External targets without explicit authorised scope; credential attacks; destructive actions; data exfiltration; persistence; lateral movement; auto-elevation of trust class

Dependencies: MacBook M4 Air; RuView hardware; Phase 18 approval lifecycle; Phase 19D CAI integration scaffolds

Acceptance: - 25A: RuView sensor data renders in cockpit with observe_only badge; Health Agent produces sleep/focus digests - 25B: identity confidence renders in cockpit; deliberate unknown-identity test triggers Telegram alert and locks T1+ voice - 25C: when the Real CAI Execution phase is opened, CAI completes one sandboxed audit against localhost-only with full audit trail; no path bypasses the whitelist

Closeout verdict target: safe — observe_only sensing, identity-gated voice, sandboxed adversarial testing

### Phase 26 — Mobile JARVIS (MacBook + Xcode)

Purpose: Tauri v2 iOS build extending the existing JARVIS codebase to phone. Three operational modes. Same governance.

Implemented: - Tauri v2 iOS target configured (Xcode required → Mac only) - Mode 1 — Tailscale VPN: full Mac brain accessible from anywhere; Tailscale free tier - Mode 2 — Cloud fallback: DeepSeek V4 Flash direct when not on home network; budget-gated - Mode 3 — Offline: Phi-4-mini via CoreML (15–25 tokens/s on iPhone) for basic offline routes - Phone camera as a vision input (user-initiated only) - Same voice interface (PTT + wake word with same governance as desktop) - Same approval-gated interface — UI confirmations render on phone

Disabled: Background processing on phone; always-listening on phone; auto-mode switching that crosses privacy boundaries silently (mode switches surface in UI with rationale); approval inheritance from desktop session; multi-device sync of memory

Dependencies: MacBook + Xcode; Tailscale account (free); Phase 22 voice; Phase 18 approval

Acceptance: App installs on iPhone via TestFlight or sideload; all three modes work; approval confirmations on phone are visually distinct from desktop and require explicit phone tap

Closeout verdict target: safe — phone is a transport, not a new authority surface

## 8. Recommended Software Stack (Expansion Additions)

Only the additions beyond the Operationalization Plan stack.

| Layer | Choice | Why | Phase | Pre/Post MacBook |
| --- | --- | --- | --- | --- |
| Cloud T2 model | DeepSeek V4 Flash | OpenAI/Anthropic API compatible, $0.14/M input, replaces V3 | P0.1 | Both |
| Cloud T3 model | DeepSeek V4 Pro | Same compat, $0.435/M input, replaces R1 | P0.1 | Both |
| Dev repo context | GrapeRoot | Better Codex/Claude Code context on 487-file repo | P0.3 | Both |
| MCP framework | Existing Anthropic SDK MCP support | Already in stack | 21B | Both |
| Telegram bot | python-telegram-bot or node-telegram-bot-api | Mature, well-maintained | 21D | Both |
| Media extraction | yt-dlp + ffmpeg | Standard, supports hundreds of platforms | 21E | Both |
| Form automation | Playwright (already in stack) | Phase 12 already installed | 21I | Both |
| Architecture graph generator | Graphify | Indexes code + schemas + docs to JSON | 21J | Both |
| Knowledge compounding scheduler | Phase 17 scheduler | Already in stack | 21G | Both |
| Pydantic AI | pydantic-ai | Python tool framework for learning surface | 21 (Priority 2) | Pre-MacBook fine |
| TTS primary | Chatterbox Turbo (Chatterbox-TTS-Server) | MIT, emotion, voice cloning, OpenAI-compat | 22 | Post-MacBook |
| TTS fast fallback | Kokoro | 82M params, sub-100ms, 54 presets | 22 | Post-MacBook |
| TTS character iteration | Qwen3-TTS via MLX | Voice design by natural language, Apple Silicon | 22 | Post-MacBook |
| Wake word | openWakeWord ONNX | Local-only, no cloud, well-supported | 22 | Post-MacBook (ROG would work but voice latency makes it pointless) |
| Local T2 model | qwen2.5:7b via Ollama | M4 unified memory makes 7B viable at ~2-4s | 24 | Post-MacBook |
| Mobile shell | Tauri v2 iOS | Same codebase as desktop; requires Xcode | 26 | Post-MacBook (Mac-only) |
| Offline mobile model | Phi-4-mini via CoreML | 15–25 tok/s on iPhone | 26 | Post-MacBook |
| Cross-device VPN | Tailscale | Free, zero-config WireGuard mesh | 26 | Post-MacBook |
| Sensor hardware | 3× ESP32-S3-DevKitC-1 | ~£22 total from AliExpress | 25A | Post-MacBook |
| Sensing server | RuView | WiFi sensing, localhost API | 25A | Post-MacBook |
| Red-team framework | CAI (Alias Robotics) | Already integrated and blocked in 19D | 25C (gated) | Post-MacBook |
| ML for portfolio projects | scikit-learn, SHAP, FastAPI, PostgreSQL, Next.js | Standard cybersecurity ML stack | Priority 2 | Both |

## 9. Installation Roadmap (Expansion)

### Group A — Pre-MacBook, install on ROG Strix this week

| Package | Purpose | Phase | Verification |
| --- | --- | --- | --- |
| DeepSeek API account | Cloud T2/T3 | P0.1 | curl test to platform.deepseek.com |
| nomic-embed-text (ollama) | Local embeddings for Obsidian | P0.2 | ollama list shows it |
| GrapeRoot | Dev context tool | P0.3 | dgc . and dg . run from repo root |
| Telegram bot token | Inlet credential | 21D | Bot responds to /start |
| yt-dlp + ffmpeg | Media extraction | 21E | Test extraction on a known short clip |
| Graphify | Architecture graph generator | 21J | Produces JSON graph for repo |
| Pydantic AI | Python tool framework | Priority 2 | pip show pydantic-ai |
| scikit-learn, SHAP | Portfolio ML stack | Priority 2 | Test classifier trains on toy data |

### Group B — MacBook Arrival Checklist (Expansion Era)

This extends the existing checklist in the Operationalization Plan §18.

- Run the original move-in checklist (1–11 from Operationalization Plan)

- ollama pull nomic-embed-text (if not already)

- ollama pull qwen2.5:7b

- Install Chatterbox-TTS-Server; set OPENAI_TTS_BASE_URL

- Install Kokoro TTS

- Verify Qwen3-TTS via MLX runs

- Install openWakeWord; test wake phrase

- Install Tailscale; join Mac to private tailnet

- Install Xcode (App Store) for Tauri iOS target

- (When sensors arrive) Configure RuView server; flash ESP32-S3 nodes

- (When CAI execution phase is opened) Install CAI framework; verify sandbox

### Defer indefinitely

- vLLM (still overkill at one-user scale)

- Multi-region cloud deployment (out of scope)

- Hue Cloud Remote API (local-only invariant holds)

- Home Assistant bridge (bypasses governance)

- Any cloud wake word

- Any always-listening capability

## 10. Authority Surface Map (Expansion Additions)

Only new surfaces beyond the Operationalization Plan §11.

| Subsystem | Read | Write | Execute | Approve | Schedule | Network | Cam/Mic | Approval Req | Disabled by Default | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| V4 Verification Agent | ✓ | ✗ (metadata only) | ✓ (verification call) | ✗ | ✗ | ✓ (DeepSeek) | ✗ | n/a | Yes (cloud opt-in) | Advisory confidence + caveat |
| Gmail MCP adapter (read) | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ (Gmail API) | ✗ | No (T0) | Yes (until OAuth) | Metadata only in telemetry |
| Gmail MCP adapter (draft) | ✓ | ✓ (draft only) | ✗ | ✗ | ✗ | ✓ | ✗ | Standing consent (T1) | Yes (until OAuth) | Draft visible in Gmail, not sent |
| Gmail MCP adapter (send) | ✓ | ✓ | ✓ | ✗ | ✗ | ✓ | ✗ | Yes (T2 — UI) | Yes (until OAuth) | UI click required |
| Calendar MCP adapter | ✓ | ✓ (T1) | ✓ | ✗ | ✗ | ✓ | ✗ | Standing consent for create | Yes (until OAuth) | Read is T0 |
| Drive MCP adapter | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ | ✗ | No (T0 read) | Yes (until OAuth) | Read-only in this phase |
| Telegram bot (inlet) | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ (Telegram) | ✗ | n/a | Yes (until token) | Transport only |
| Social media extraction | ✓ (user URL) | ✗ | ✓ (yt-dlp + analyse) | ✗ | ✗ | ✓ (per-platform) | ✗ | Yes (T2) | No | User-initiated only |
| LLM Council Mode | ✓ | ✗ | ✓ (multi-model) | ✗ | ✗ | ✓ (cloud) | ✗ | Yes (cost gate) | Yes | Opt-in per query |
| Knowledge Compounding | ✓ | ✓ (vault, approved) | ✗ | ✗ | ✓ (weekly) | ✗ | ✗ | Yes (every write) | No | Drafts in inbox |
| Life Coach Agent | ✓ | ✗ | ✗ | ✗ | ✓ | ✗ | ✗ | n/a | No | Pure digest |
| Build Monitor Agent | ✓ | ✗ | ✗ | ✗ | ✓ | ✓ (GitHub read) | ✗ | n/a | No | Pure digest |
| Research Agent | ✓ | ✗ | ✗ | ✗ | ✓ | ✓ (configured sources) | ✗ | n/a | No | Pure digest |
| CV Maintenance Agent | ✓ | ✓ (vault, approved) | ✗ | ✗ | Event-driven | ✓ (GitHub read) | ✗ | Yes (every write) | No | Suggestion → approval |
| Application Tracker | ✓ | ✗ (drafts only) | ✗ | ✗ | ✓ | ✗ | ✗ | Yes for outreach | No | Outreach approval-gated |
| Deadline Agent | ✓ | ✗ | ✗ | ✗ | ✓ | ✗ | ✗ | n/a | No | Pure alert |
| Cost Monitor | ✓ | ✗ | ✗ | ✗ | ✓ | ✗ | ✗ | n/a | No | Pure report |
| Health Agent (post-25A) | ✓ | ✗ | ✗ | ✗ | ✓ | ✓ (localhost RuView) | ✗ | n/a | Yes until sensors | Pure digest |
| Job Scout Agent | ✓ | ✗ (drafts only) | ✓ (Playwright fill) | ✗ | ✓ | ✓ (job sites) | ✗ | Yes (every submit) | No | No auto-apply |
| Graphify | ✓ | ✗ | ✓ (graph gen) | ✗ | Event-driven (commit) | ✗ | ✗ | n/a | No | Data source for 19A |
| Chatterbox TTS | ✓ | ✗ | ✓ (TTS) | ✗ | ✗ | ✗ (localhost) | ✗ | n/a | Post-MacBook only | Local TTS |
| openWakeWord | ✓ (mic standby) | ✗ | ✓ (wake detection) | ✗ | ✗ | ✗ | ✓ (gated) | n/a | Post-MacBook only | Local ONNX |
| Conversation Mode | ✓ | ✗ | ✗ (transport) | ✗ | ✗ | ✗ | ✓ (while active) | per tier (T0–T3) | Post-MacBook only | T0–T3 enforced per utterance |
| Video Vision tool | ✓ | ✗ | ✓ (extract + analyse) | ✗ | ✗ | varies | ✗ | Yes (T2) | Post-MacBook | User-initiated, ephemeral |
| Real Camera | ✓ (user-initiated) | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ | Yes (per capture) | Post-MacBook | Active indicator always visible |
| Local T2 (qwen2.5:7b) | ✓ | ✗ | ✓ (inference) | ✗ | ✗ | ✗ | ✗ | n/a | Post-MacBook + calibration | Local-only |
| RuView Sensing | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ (localhost) | ✗ | n/a | Post-MacBook + hardware | observe_only forever |
| RuView Identity | ✓ | ✗ | ✓ (confidence calc) | ✗ | ✗ | ✗ | ✗ | n/a | Post-MacBook + hardware | Gates voice T1+ |
| CAI Real Execution | ✓ (whitelist) | ✗ (sandboxed) | ✓ (whitelist) | ✗ | ✗ | ✓ (whitelist) | ✗ | Yes (per-class) | Yes until phase opened | Sandboxed |
| Mobile JARVIS (Tailscale) | ✓ | ✗ (transport) | ✗ | ✗ | ✗ | ✓ (Tailscale) | ✓ (phone) | per tier | Post-MacBook | Same governance as desktop |
| Mobile JARVIS (cloud) | ✓ | ✗ | ✓ (cloud LLM) | ✗ | ✗ | ✓ (DeepSeek direct) | ✓ (phone) | per tier + budget | Post-MacBook | Cloud-only path |
| Mobile JARVIS (offline) | ✓ | ✗ | ✓ (Phi-4-mini) | ✗ | ✗ | ✗ | ✓ (phone) | per tier | Post-MacBook | CoreML local |

The pattern holds: almost nothing has write authority. Where write exists, approval is required. Where execute exists, it is tightly scoped.

## 11. Data Flow Architecture (New Surfaces)

### 11.1 Voice with Tier Enforcement (Phase 22)

mic (standby) → openWakeWord detect
              ↓ (wake phrase match — no audio buffered before this)
            PTT capture begins → mic indicator active
              ↓
            faster-whisper STT (local)
              ↓
            intent classifier
              ↓
            safety classifier — assigns T0 / T1 / T2 / T3
              ↓
            ├─ T0 → execute directly, voice response
            ├─ T1 → check standing consent → execute, voice response, audit consent_record_id
            ├─ T2 → produce UI proposal, voice acknowledgement, wait for UI click
            └─ T3 → refuse, voice explanation ("that requires manual approval")

Stored: duration_ms, char count of transcript, latency breakdown, intent classification, safety tier, consent_record_id (if T1) Never stored: raw audio, raw transcript, pre-wake audio (zero buffering) Audit events: wake_fired, voice_capture_started, voice_capture_ended, stt_completed, tier_classified, consent_checked, then standard execute or approval flow

### 11.2 MCP Service Adapter (Phase 21B)

JARVIS intent → MCP adapter plugin
              ↓
            classify action: read (T0) / draft (T1) / send (T2)
              ↓
            ├─ T0 → execute, return data, metadata-only telemetry
            ├─ T1 → standing consent check → execute, audit consent
            └─ T2 → produce proposal → approval lifecycle → execute on approval
              ↓
            MCP API call (Gmail / Calendar / Drive)
              ↓
            response → strip body → store metadata only → return to caller

### 11.3 Telegram Inlet (Phase 21D)

phone → Telegram → bot webhook → JARVIS intent classifier
                                          ↓
                                       same pipeline as typed/voice input
                                          ↓
                                       T0–T2 logic identical to desktop
                                          ↓
                                       reply to Telegram chat

T2 actions initiated via Telegram still require UI confirmation on desktop. Telegram is transport, not approval surface.

### 11.4 Video / Social Media Extraction (Phase 21E)

user URL → yt-dlp wrapper → download to /tmp (ephemeral)
                                ↓
                              ffmpeg → adaptive-fps frames
                              whisper → timestamped transcript
                                ↓
                              multimodal input assembled
                                ↓
                              router → T3 (V4 Pro) or T4
                                ↓
                              structured summary returned
                                ↓
                              /tmp wiped — raw frames never persisted

### 11.5 LLM Council (Phase 21F)

user query + council_mode=true
        ↓
      cost estimate displayed → user confirms invocation
        ↓
      Stage 1: parallel dispatch to N council members
        ↓ (each returns answer)
      Stage 2: each member receives all answers (anonymised) → review
        ↓ (each returns review)
      Stage 3: Chairman (V4 Pro or Claude) receives all answers + all reviews → synthesis
        ↓
      Command Center renders: per-member answer, per-review notes, chairman synthesis
        ↓
      Telemetry: cost per stage, model IDs per stage, latencies — no answer bodies

### 11.6 Knowledge Compounding (Phase 21G)

weekly scheduler tick (foreground)
        ↓
      vault scan → identify sparse-but-cross-referenced topics
        ↓
      gap candidates list
        ↓
      V4 Flash drafts hub page for each candidate
        ↓
      drafts written to suggestion inbox (not vault)
        ↓
      user reviews each draft
        ↓
      approve → approval lifecycle → write to vault → re-index
      reject  → drop draft, no vault touch

### 11.7 Autonomous Agent Tick (Phase 21H envelope)

scheduler tick (foreground) → agent plugin runs
        ↓
      agent reads its sources (Obsidian, Gmail metadata, GitHub, telemetry)
        ↓
      agent composes digest / suggestion
        ↓
      writes to Suggestion Inbox (event store)
        ↓
      user opens inbox → reviews suggestion
        ↓
      ├─ actionable suggestion → user clicks → approval lifecycle
      └─ pure digest → user reads, no action needed

No agent calls another agent. No agent reads another agent’s inbox entry. No agent triggers a side effect.

### 11.8 Mobile JARVIS Modes (Phase 26)

mobile app boot → check connectivity
        ↓
      ├─ on home network + Tailscale up → Mode 1 (Tailscale to Mac brain)
      ├─ off home network + budget allows → Mode 2 (cloud DeepSeek direct)
      └─ no network → Mode 3 (offline Phi-4-mini CoreML)
        ↓
      UI shows current mode badge with rationale
        ↓
      user opts to switch mode → confirmation prompt

Mode 1 traffic is end-to-end encrypted via Tailscale. Modes never silently degrade — every switch surfaces in UI.

## 12. Knowledge Compounding Architecture (Detail)

The Knowledge Compounding Layer (Phase 21G) is the Expansion Era’s most architecturally novel addition. It deserves its own model.

### 12.1 Problem statement

Naive RAG retrieves whatever embedding matches the query. When the vault has many notes referencing a concept but no dedicated hub page, retrieval pulls scattered fragments, the LLM stitches them inconsistently, and the user gets uneven answers across queries that should hit the same hub.

### 12.2 Approach

JARVIS pre-processes the vault into hub pages on cross-referenced concepts. Hub pages become first-class retrieval targets. Naive RAG remains the fallback when no hub exists.

### 12.3 Detection criteria for a hub candidate

A concept is a hub candidate when all of: - It appears in ≥3 notes (configurable threshold) - No existing note has the concept as its title or primary tag - The notes referencing it are linked to each other (suggesting a real conceptual cluster, not coincidence)

### 12.4 Draft generation

V4 Flash receives: - The concept name - All notes referencing it (full text, since this is a one-shot generation) - The current vault structure (so it can link properly) - A system prompt requiring: factual content from vault only; no external claims; explicit linking to source notes; the structure of a hub page (overview, key sub-concepts, related notes, open questions)

Output is a markdown draft in the suggestion inbox, never directly to the vault.

### 12.5 Approval and write

User reviews the draft. Options: - Approve → write to vault at user-confirmed path; re-index on next pull cycle - Edit then approve → user edits in inbox; approved version written - Reject → draft discarded; concept marked as “rejected hub candidate” for 90 days so the scheduler doesn’t re-propose immediately - Defer → returns to inbox next week

### 12.6 Constraints

- Scheduler is foreground. Generation tick happens weekly on a known day.

- No silent writes. No automatic edits to existing notes.

- No external-source content. The compounding is over the vault, not over the web.

- Cost-bounded. Weekly tick spends a known small budget; if budget cap is approached, the tick defers.

- Re-indexing is part of the write flow, not a background process.

### 12.7 Why this isn’t just RAG

Naive RAG: “retrieve nearest chunks, generate.” Compounding: “pre-generate hub pages on detected conceptual clusters, retrieve hubs preferentially.”

The hub is a stable retrieval target. It absorbs context that was previously scattered. Subsequent queries hit the hub directly. Quality across queries becomes consistent.

## 13. Autonomous Agents Suite Architecture (Detail)

All eight agents (seven active in Phase 21, Health Agent activates in 25A) share one envelope. The envelope is the load-bearing safety property.

### 13.1 The envelope

| Property | Enforced by |
| --- | --- |
| Scheduler-driven only | Phase 17 scheduler. Agents do not poll or watch. |
| Foreground process | Scheduler is foreground; no agent runs as a background daemon. |
| Suggestion-only output | Agents write only to the Suggestion Inbox via the event store. |
| Read-bounded sources | Each agent declares its sources in plugin manifest. Reading outside declared sources fails at the adapter layer. |
| Approval-gated actions | Any action a suggestion implies (write, send, submit) goes through Phase 18 approval lifecycle. |
| Plugin-isolated | Each agent is a plugin under plugins/agents/<agent-name>/. Plugin boundary prevents cross-agent reads. |
| Kill-switchable | Env flag disables all agents; per-agent env flag disables one. |
| Telemetry-visible | Every tick logs metadata (sources read, items produced, latency, cost). |

### 13.2 Per-agent reads, outputs, and gated actions

| Agent | Reads | Output | Gated action (if any) |
| --- | --- | --- | --- |
| Life Coach | Obsidian CV checklist notes (tagged) | Weekly progress digest, 3 focus items | None |
| Build Monitor | GitHub commits (read), test count files | Daily build summary, LinkedIn draft on phase close | LinkedIn post (user publishes manually) |
| Research Agent | Configured topic sources, Obsidian tag matches | Topic digest | None |
| CV Maintenance | GitHub commits flagged cv-worthy, Obsidian CV checklist | Suggested CV update | Vault write (approval-gated) |
| Application Tracker | Local applications log (Obsidian), Gmail metadata for replies | Follow-up suggestions | Outreach draft → send via Gmail T2 |
| Deadline Agent | Obsidian roadmap dates, project progress notes | Escalating deadline alerts | None |
| Cost Monitor | Telemetry model_calls table | Weekly spend digest | None |
| Health Agent | RuView sensor data (Phase 25A only) | Sleep/focus/presence digest | None |

### 13.3 Why this composition

The agents collectively cover Prince’s actual workflow loops: learning + CV (Life Coach + CV Maintenance), shipping + portfolio (Build Monitor), context + curiosity (Research Agent), job hunt (Application Tracker + Job Scout), time pressure (Deadline Agent), cost discipline (Cost Monitor), wellbeing (Health Agent). No agent overlaps another in source or output. None depends on another to function.

## 14. Multi-Agent / Council Architecture (Detail)

### 14.1 Phase 21F LLM Council

Coordinator pattern:

Coordinator
├── Claude (Anthropic)
├── OpenAI (GPT)
├── Gemini (Google)
├── DeepSeek V4 Pro
└── Local model (where viable)
       │
       ↓
   Reviewer Agents (each member reviews others anonymously)
       │
       ↓
   Chairman (V4 Pro or Claude) — synthesises final response

Gated to: high-complexity queries where the cost is justified. Not for room commands. Not for approvals. Not for device actions.

### 14.2 Future Multi-Agent JARVIS (expansion backlog, not in this roadmap’s timeline)

Same pattern, scaled to specialists:

Coordinator
├── Planner Agent
├── Memory Agent
├── Research Agent
├── Security Agent
├── Project Agent
├── Room Agent
└── Reviewer Agents

Prince’s preference: parallel specialists + reviewer agents. Not one giant agent.

This sits in the backlog. It builds on the autonomous agents suite, the council pattern, the scheduler suggestion model, and the approval lifecycle. It is not a Phase 21–26 commitment; it is the architectural direction for what comes after Phase 26.

## 15. Security Portfolio Projects (Detail)

Three standalone projects, each Python + FastAPI, each a portfolio artifact while teaching Python through real cybersecurity ML.

### 15.1 Fraud Detection Platform

| Layer | Stack |
| --- | --- |
| Classifier | scikit-learn binary classifier (logistic regression baseline, gradient boosting for production) |
| Explainability | SHAP for per-prediction feature attribution |
| API | FastAPI real-time scoring endpoint |
| Storage | PostgreSQL transaction store |
| UI | Next.js analyst dashboard |
| Tests | pytest with synthetic fraud data |

Portfolio narrative: “Real-time fraud scoring with explainable decisions — every alert ships with feature attribution the analyst can act on.”

### 15.2 Intelligent Phishing Detector

| Layer | Stack |
| --- | --- |
| Parser | Email parsing (headers, body, links, attachments) |
| Classifier | TF-IDF + Logistic Regression baseline; transformer model for v2 |
| Target | 95% precision (false-positive rate matters more than recall for analyst workflow) |
| API | FastAPI REST endpoint |
| Queue | Analyst review queue for low-confidence classifications |
| Tests | pytest with public phishing datasets |

Portfolio narrative: “Production-shaped phishing triage with a human-in-the-loop queue for ambiguous cases.”

### 15.3 AI Command Authorization Layer

| Layer | Stack |
| --- | --- |
| Rule engine | Classifies commands by risk class (T0–T3 mirroring JARVIS voice tiers) |
| Approval flow | Lifecycle mirroring Phase 18 |
| Audit | Append-only log |
| Integration | Hooks for JARVIS to use this as an external authorization layer |
| Tests | pytest |

Portfolio narrative: “Standalone implementation of the JARVIS governance pattern, applicable to any AI agent stack.” This is the bridge artifact — it shows the JARVIS pattern works outside the room OS context.

## 16. Governance Invariants (Expansion)

Frozen from Phases 1–20. Additions for the Expansion Era:

- Voice authority is tier-bound (T0–T3), never blanket; T3 voice is permanently impossible

- Wake word is local-only and never cloud

- Pre-wake audio is never buffered

- Standing consent is auditable and revocable; JARVIS cannot self-expand it

- Every cloud model call carries a cost estimate and is subject to budget cap

- Verification agent output is advisory, never automatic-truth

- MCP adapter actions tier-match their semantic risk (read=T0, write/draft=T1, send=T2)

- Telegram is input transport only; never an approval surface for T2/T3

- Knowledge compounding writes only via approval lifecycle; no silent vault edits

- Autonomous agents emit suggestions only; none execute

- LLM council is opt-in, cost-gated, and never used for actions or approvals

- Graphify is data source, never governance truth

- RuView is observe_only forever

- Identity confidence gates voice authority but never grants T3

- Real CAI Execution requires explicit phase opening, sandbox boundary, target whitelist

- Mobile JARVIS is transport; the desktop remains the source of governance truth across modes

- Phone never holds long-term approval state across desktop sessions

## 17. Risk Register (Expansion)

Only risks introduced by Expansion Era surfaces.

| Risk | Likelihood | Impact | Mitigation | First Appears |
| --- | --- | --- | --- | --- |
| V3/R1 migration missed deadline | Low | High | P0.1 first; July 24 deadline tracked in Deadline Agent once it lands | P0.1 |
| Cloud cost blowout from V4 Pro / council | Medium | Medium | Hard caps in registry; per-call estimate; council gated to opt-in | 21A, 21F |
| Verification agent itself hallucinates | Medium | Medium | Confidence is advisory, never truth; user sees both answer and confidence; A/B sampling against T4 | 21A |
| MCP OAuth token leak | Low | Critical | Tokens in env never repo; refresh handling visible in UI; revoke flow documented | 21B |
| Telegram message replay / injection | Low | Medium | Bot accepts messages only from Prince’s user ID; signature verification | 21D |
| Social media platform ToS violation | Medium | Medium | yt-dlp respects platform robots/ToS; user-initiated only; no bulk download | 21E |
| Council mode silently routes to cloud | Low | High | Mode requires explicit flag and user confirmation; cost estimate shown before invocation | 21F |
| Knowledge compounding generates hallucinated content | Medium | High | Strict vault-only source constraint in system prompt; user reviews every draft; rejection persists 90 days | 21G |
| Autonomous agent overreach | Low | High | Plugin boundary enforced; declared sources only; suggestion-only output; kill switch | 21H |
| Job Scout auto-applies by accident | Low | Critical | No auto-apply path exists; submission requires final UI confirmation on phone or desktop | 21I |
| Graphify produces misleading graph | Medium | Medium | Graphify is data source only; static + observed overlay surfaces discrepancies | 21J |
| Wake word false positive triggers capture | Medium | Medium | ONNX threshold tuning; mic indicator shows active state; no audio buffered pre-wake | 22 |
| T1 voice with revoked consent still executes | Low | High | Consent check is per-utterance, not cached across session | 22 |
| Video vision processes private content | Low | Medium | User-initiated only; ephemeral processing; no persistence | 23 |
| Local T2 quality regresses after promotion | Medium | Medium | Calibration suite re-runs; promotion is class-by-class; cloud fallback remains | 24 |
| RuView misidentifies a guest as Prince | Low | High | Three-signal model (RF + voice + MAC); two-person detection disables T1+ | 25B |
| CAI escapes sandbox to non-whitelisted target | Very Low | Critical | Whitelist enforced at adapter layer; deny-by-default; full audit; sandbox tests are most adversarial | 25C |
| Mobile JARVIS leaks approval state across modes | Low | High | No cross-mode approval persistence; modes don’t share session state | 26 |
| Mobile offline mode generates dangerous advice | Low | Medium | Phi-4-mini is restricted to T0/T1 only on mobile; T2+ requires connectivity | 26 |
| HITNEXUS scope expands without architecture review | Medium | Medium | HITNEXUS remains expansion backlog until Prince defines scope formally | Backlog |

## 18. Testing Strategy (Expansion)

Expansion adds these layers on top of the Operationalization Plan §15.

| Layer | What | When | Bar |
| --- | --- | --- | --- |
| Voice tier enforcement | Every utterance gets its tier; T3 never executes via voice | Phase 22 onward | 100% pass |
| Standing consent audit | Every T1 voice action writes consent_record_id; revocation immediately disables | Phase 22 | 100% pass |
| Verification confidence shape | Verification output validates against {answer, confidence, caveat} schema | Phase 21A | 100% pass |
| MCP tier-correctness | Read calls are T0, drafts T1, sends T2; no path bypasses | Phase 21B | 100% pass |
| Telegram identity restriction | Bot rejects messages not from Prince’s user ID | Phase 21D | 100% pass |
| Video extraction ephemerality | After analysis, /tmp contains no raw frames or audio | Phase 21E | 100% pass |
| Council provider anonymity | During review stage, reviewers cannot identify the source provider of any answer | Phase 21F | 100% pass |
| Compounding source restriction | Drafts include no content not present in the vault | Phase 21G | 100% pass |
| Agent plugin source boundary | Each agent reads only its declared sources; off-source reads fail | Phase 21H | 100% pass |
| Job Scout submission gate | No path submits an application without final UI confirmation | Phase 21I | 100% pass |
| Wake word false-positive ceiling | False-positive rate on a held-out audio set stays below threshold | Phase 22 | Within budget |
| Pre-wake audio non-storage | No buffer holds audio between standby and wake fire | Phase 22 | 100% pass |
| Camera active indicator | Whenever camera captures, UI indicator is active; property test | Phase 23 | 100% pass |
| Local T2 calibration gate | A class promotes to local only when calibration meets bar | Phase 24 | 100% pass |
| RuView observe_only invariant | No code path writes via a sensor adapter | Phase 25A | 100% pass |
| Identity gate enforcement | Unknown identity locks T1+ regardless of standing consent | Phase 25B | 100% pass |
| CAI whitelist enforcement | Any target not in whitelist fails at adapter layer | Phase 25C | 100% pass |
| Mode switching transparency | Every mode switch on mobile surfaces in UI with rationale | Phase 26 | 100% pass |

### 18.1 Expected test count trajectory

| Phase | Cumulative tests (target) |
| --- | --- |
| Phase 20 (baseline) | 4,297 |
| P0 closed | ~4,400 |
| Phase 21 closed | ~5,200 |
| Phase 22 closed | ~5,500 |
| Phase 23 closed | ~5,700 |
| Phase 24 closed | ~5,800 |
| Phase 25 closed | ~6,100 |
| Phase 26 closed | ~6,400 |

These are targets, not commitments. Quality of tests matters more than count. A closeout fails on missing coverage of any invariant in §16, regardless of count.

## 19. Codex Implementation Style (Expansion)

Carry forward the style from Phases 1–20. Reinforce for the Expansion Era:

- Small linear slices. Each Codex prompt produces one PR-sized change.

- Real over scaffold. A slice that only produces contracts is a foundation slice and must be named as such.

- Plugin where possible. New service adapters and agents land under plugins/, not in core.

- Explicit DO NOT. Each Codex prompt names what is deferred or forbidden.

- Explicit invariants. Each prompt names which Expansion-Era invariants from §16 it must preserve.

- Explicit tests. Each prompt names the new tests in §18 it must add.

- No broad rewrites. Surgical edits only.

- No re-auditing frozen phases. Cite Phase 1–20; don’t reopen.

- Per-slice commits. Prince commits manually. Codex never auto-commits.

- Two-step output. Commit instructions for prior work first; Codex prompt for the next slice second.

- Heredoc format for Codex prompts. cat > phase-XX-codex-prompt.md <<'EOF' … EOF.

- Every Codex prompt has: architecture anchor, goal, files, exact implementation requirements, hard constraints, required commands, exact final response format, suggested commit message.

## 20. First 15 Expansion Slices

These are the next 15 PR-sized slices. Each is described well enough to generate a Codex prompt on demand.

### Slice P0.1 — DeepSeek V4 Registry Migration

Anchor: Phase 13. Files: config/models/registry.yaml, tests/models/registry.test.ts, tests/models/providers/deepseek.test.ts, tests/telemetry/model-calls.test.ts. Commit: Phase 21.0: DeepSeek V4 registry migration.

### Slice P0.2.a — Obsidian Vault Path + Pull-Only Indexer

Anchor: Phase 13 + memory bridge. Files: .env, src/memory/obsidian/indexer.ts, tests/memory/obsidian/indexer.test.ts. Commit: Phase 21.0.2a: Obsidian pull-only indexer.

### Slice P0.2.b — Vector Store Population

Anchor: Phase 11 + 13. Files: src/memory/vector/index.ts, db/migrations/00XX_vector_store.sql, tests/memory/vector/index.test.ts. Commit: Phase 21.0.2b: sqlite-vec population.

### Slice P0.3 — GrapeRoot Dev Setup

Anchor: docs/dev. Files: docs/dev-setup.md, scripts/dgc.sh, scripts/dg.sh. Commit: Phase 21.0.3: GrapeRoot dev tool.

### Slice P0.4 — README Rewrite

Anchor: docs. Files: README.md, docs/disabled.md. Commit: docs: rewrite README to reflect Phase 20 completion.

### Slice 21A.1 — Verification Agent Contract

Anchor: Phase 13 + cost guard. Files: src/agents/verification/contract.ts, src/agents/verification/index.ts, tests/agents/verification/contract.test.ts. Foundation slice — followed by 21A.2 UI rendering. Commit: Phase 21.1.1: verification agent contract.

### Slice 21A.2 — Verification UI Rendering

Anchor: Phase 12 cockpit. Files: src/app/working/components/ConfidenceChip.tsx, tests/ui/confidence-chip.test.ts. Commit: Phase 21.1.2: confidence chip in cockpit.

### Slice 21B.1 — MCP Gmail Adapter (read T0)

Anchor: Phase 5 plugin. Files: plugins/mcp-google/gmail/read.ts, plugins/mcp-google/manifest.yaml, tests/plugins/mcp-google/gmail-read.test.ts. Commit: Phase 21.2.1: Gmail MCP read adapter.

### Slice 21B.2 — MCP Gmail Adapter (draft T1, send T2)

Anchor: Phase 5 + 18. Files: plugins/mcp-google/gmail/draft.ts, plugins/mcp-google/gmail/send.ts, tests. Commit: Phase 21.2.2: Gmail MCP draft+send adapter.

### Slice 21B.3 — MCP Calendar + Drive Adapters

Anchor: Phase 5. Files: plugins/mcp-google/calendar/*, plugins/mcp-google/drive/*, tests. Commit: Phase 21.2.3: Calendar + Drive MCP adapters.

### Slice 21C.1 — Morning Brief Agent

Anchor: Phase 17 scheduler + 21B. Files: plugins/agents/morning-brief/, tests/agents/morning-brief/. Commit: Phase 21.3: Morning Brief agent.

### Slice 21D.1 — Telegram Inlet

Anchor: input gateway + intent classifier. Files: plugins/inlets/telegram/, tests/plugins/inlets/telegram/. Commit: Phase 21.4: Telegram input inlet.

### Slice 21E.1 — Video Vision Tool

Anchor: Phase 15. Files: src/tools/vision_tools/video_analyze.ts, tests/tools/vision_tools/video-analyze.test.ts. Commit: Phase 21.5: video vision tool.

### Slice 21F.1 — Council Mode Coordinator

Anchor: Phase 8 comparison + cost guard. Files: src/router/council/, tests/router/council/. Commit: Phase 21.6: LLM council mode.

### Slice 21G.1 — Knowledge Compounding Scheduler Job

Anchor: Phase 17 + P0.2. Files: plugins/agents/knowledge-compounding/, tests/agents/knowledge-compounding/. Commit: Phase 21.7: knowledge compounding layer.

These 15 slices cover Priority 0 in full and the first half of Phase 21. The remaining Phase 21 slices (21H autonomous agents suite, 21I Job Scout, 21J Graphify, 21K pipeline viz) follow in slices 16–30 of the Expansion Era.

## 21. Expansion Areas to Preserve

These are not on the Phase 21–26 timeline. They are backlog. The architecture supports them; the scope is not yet defined enough to schedule.

### 21.1 HITNEXUS Integration

Scope is owned by Prince / ChatGPT and is not fully defined for Claude yet. Likely role: - Research layer (specialised retrieval over a specific corpus) - Operations layer (workflow execution surface) - Planning layer (decomposition of complex goals) - Knowledge layer (extending the compounding pattern with external sources)

Until scope is defined, HITNEXUS does not enter the roadmap. When it does, it lands as a plugin (Phase 5 architecture) or as a separate service Behind an adapter.

### 21.2 Security Ecosystem Integration

- PortSwigger notes → Obsidian vault → Knowledge Compounding Layer

- Security portfolio projects (§15) → portfolio artifacts → linked from CV

- CAI outputs → audit archive in Obsidian (when Real CAI Execution opens)

- Threat models → JARVIS project intelligence (cross-project read-only)

### 21.3 Multi-Agent JARVIS

The future architecture direction. Builds on: - Autonomous Agents Suite (Phase 21H) - LLM Council (Phase 21F) - Scheduler suggestion model (Phase 17) - Approval lifecycle (Phase 18)

Preferred pattern: Coordinator → specialist agents (Planner, Memory, Research, Security, Project, Room) → Reviewer agents. Parallel specialists with reviewer agents. Not one giant agent.

Not on the Phase 21–26 timeline. Sits past Phase 26.

## 22. MacBook Arrival Checklist (Expansion-Aware)

Extends the Operationalization Plan §18 checklist.

- Original Operationalization checklist 1–11

- Pre-MacBook Phase 21 slices already on main: P0, 21A–21K

- ollama pull qwen2.5:7b for Phase 24 readiness

- Install Chatterbox-TTS-Server, set OPENAI_TTS_BASE_URL=http://localhost:8055

- Install Kokoro TTS; verify sub-100ms latency on M4

- Verify Qwen3-TTS via MLX runs

- Install openWakeWord; test “Hey Jarvis you up”

- Install Xcode for Tauri iOS target (Phase 26)

- Join Mac to Tailscale tailnet (Phase 26)

- Run full calibration suite; record which T2 classes promote to local-smart (Phase 24)

- When Hue / sensors arrive: follow the per-device gate (fake conformance → read-only → dry-run → approved)

- When RuView hardware arrives: flash ESP32-S3 nodes, configure server, enroll RF fingerprint

- When the Real CAI Execution phase is explicitly opened: install CAI, verify sandbox, run first audit against localhost-only

## 23. Final Recommendation

Recommended sequence:

- Now: P0.1 DeepSeek V4 Registry Migration (urgent, 54 days to V3/R1 retirement)

- This week: P0.2 Obsidian Real Integration, P0.3 GrapeRoot, P0.4 README, P0.5 LinkedIn

- Phase 21 (pre-MacBook): 21A through 21K in order, with the autonomous agents suite (21H) phased over multiple slices since it’s eight plugins

- MacBook arrival: run the §22 checklist; begin Phase 22 voice overhaul

- Phase 23 → 26: vision, local T2 promotion, sensing + security (with Real CAI Execution gated separately), mobile

Recommended first slice to ship: P0.1 (DeepSeek V4 Registry Migration). The slice is already specified in the previous turn’s heredoc.

Recommended discipline checks before closing any Expansion Era phase: - Visible surface exists (cockpit, voice, mobile, inbox — whichever applies) - Tests cover every new invariant from §16 - Redaction tests pass with realistic payloads injected - Disabled features documented in docs/disabled.md - No new approval bypass path exists - No raw bodies in telemetry

Final verdict: safe with notes

The plan is safe because every expansion surface plugs into existing frozen contracts and goes through the existing approval lifecycle. The notes:

- DeepSeek deadline is real. Miss it and the entire T2/T3 routing path breaks on July 24. P0.1 is non-negotiable first.

- The Voice Authority Amendment is the most architecturally consequential change in this era. Treat its implementation in Phase 22 with the same closeout discipline as Phase 16 (real Hue). Standing consent revocation must be tested as carefully as approval lifecycle.

- Knowledge Compounding can hallucinate. The vault-only constraint in the system prompt is load-bearing. Test it adversarially — try to make it produce content not in the vault.

- The autonomous agents suite is eight separate plugins, not one feature. Don’t close Phase 21H until all seven non-Health agents land and the Health Agent is correctly deferred to Phase 25A.

- Real CAI Execution remains blocked. Phase 25C is gated on explicit opening — opening it is a separate decision from closing Phase 25A and 25B. Do not let the trio be closed as one.

- Pre-MacBook expansion is mostly cloud-dependent. Cost discipline matters more here than in any prior phase. Verification agent, council mode, knowledge compounding, video extraction all run on V4 Pro or higher. The Cost Monitor agent (21H) is what keeps this honest.

The Expansion Era’s portfolio outcome: a system that is not only governed but visibly expanding under governance. The recruiter narrative shifts from “this person built a governed AI Room OS” to “this person ran an expansion era on a governed AI Room OS without ever reopening governance.” That distinction is the hire signal.

JARVIS Expansion Era Architecture & Delivery Plan Priority 0 + Phases 21–26 · From governed scaffolds to a real personal AI operating environment Companion to Architecture v3.1, Operationalization Plan (Phases 10–20), and the Expansion Era Claude Context Prompt